## Slide 1
SPONSOR Datuk Ir Elias Ismail
OWNER Ahmad Farrin Mokhtar
OIC Jasni Ismail
KPI LEADER JKR
KPI DESCRIPTION 40% of public project above RM100Mn use BIM level 2 by Q1 2019
INITIATIVE P4 - Roll out technology advantage across project life-cycle advantage across project life-cycle
SUB-INITIATIVE P4a - Facilitate BIM adoption in construction industry via regulation
PRODUCTIVITY
KPI P4-069
PROGRESS REPORT UNTIL Q3 2018
ANNUAL TARGET
2016 Weightage : 20% | 2017 Weightage : 20% | 2018 Weightage : 20% | 2019 Weightage : 40% | 2020
BIM Level 1 implemented at JKR level | BIM transformation fund for contractor & consultant secured from EPU BIM Level 2 implemented by JKR | Circular on BIM implementation for above 100mn project issued by JKR and MOF | 40% of public projects above RM100mn use BIM Level 2 | 
This KPI is under the purview of IWG11.
Definition of BIM Level 1 - Single disciplinary use of object based 3D modelling within one discipline.
BIM Level 1 implementation
BIM Level 1 implemented by JKR in 2016 for the following projects :
Sekolah Kebangsaan Meru Raya, Ipoh, Perak (Blok Akademik dan kantin)
SK Tanjung Minyak 2 Melaka (Blok Akademik)
Makmal Sains Kolej Mara Banting, Selangor
BIM Transformation Fund
By December 2017, CIDB has allocated a budget of RM 1,068,050.00 for consultants and contractors involved in BIM’s project.
A total of 25 companies will be receiving the RM33k incentive in the form of 3 Autodesk AEC license valid for one year and 3 free training seats for related myBIM training programs. 3 Autodesk AEC license was submitted to 25 companies on 25 May 2018.
8 public projects have been selected to receive BIM transformation fund are as follows. Recipient consists of contractor, architect, C&S and M&E.
Hospital Kemaman
Kompleks Endokrin Putrajaya
Politeknik Bagan Datuk
Istana Raja Muda Perlis, Arau
Hospital Pendang
Hospital Kajang
ABM Johor
ABM Sabah
BIM Level 2 Implementation
Definition of BIM Level 2 - Sharing of object based models and data between two or more disciplines to create federated models.
By Q4 2017, the following JKR projects are using BIM Level 2 :-
Hospital Parit Buntar, Perak
Hospital Kemaman, Terengganu
Kompleks Endokrin Hospital Putrajaya
Politeknik Bagan Datuk, Perak
Politeknik Besut, Terengganu
Hospital Kajang, Selangor
Hospital Pendang, Kedah
Current status : 33% of public projects above RM100mn use BIM Level 2
Circular On BIM Implementation For Projects Above RM100Mn
The above circular is still being drafted for further discussion with MOF.

## Slide 2
SPONSOR Datuk Ir Elias Ismail
OWNER Ahmad Farrin Mokhtar
OIC Jasni Ismail
KPI LEADER CIDB
KPI DESCRIPTION BIM Object Library developed by Q1 2017
INITIATIVE P4 - Roll out technology advantage across project life-cycle advantage across project life-cycle
SUB-INITIATIVE P4a - Facilitate BIM adoption in construction industry via regulation
This KPI is under the purview of IWG11.
BIM Object Library
MyBIM Library was envisioned since 2015 and targeted to facilitate and expedite the development of BIM models by design consultants. Components can be downloaded at no cost to the user as part of CIDBs initiative to facilitate and encourage the adoption of BIM by the industry.
Developed by CIDB E-Construct Services Sdn. Bhd. (a wholly owned subsidiary of CIDB Malaysia) since 2017, the enhanced version of the portal is accessible via www.mybimlibrary.my
The library is fully functioning and ready for use with a total of 7,829 components, populated into the library. It comprised of 829 IBS,6,000 Medical components, and 1,000 other component and is currently used to support the development of Level of Detail (LOD) 300 models.
The number of IBS components populated into BIM Object library has surpassed the 700 targeted. MyBIM Centre is actively promoting the library to increase awareness through nationwide BIM road tour and industry engagement programs.
A few manufactures have already expressed interest to populate the library with their products such as Honeywell International Sdn. Berhad (M&E products), Hauslife Furniture and Prihoda (M) Sdn. Bhd. (HVAC products).
myBIM Library was officially launched by Chief Executive of CIDB on 29 March 2018 during the BIM Day 2018 and myBIM Centre is actively promoting the library to increase awareness through nationwide BIM road tour and industry engagement programs.
For 2018, 1,000 component will be added into BIM Library platform.
BIM Library’s promotion was conducted during International Architecture, Interior Design and Building Exhibition(ARCHIDEX) 4- July 2018, and CITIES 4.0 Conference 27 – 28 August 2018.
PRODUCTIVITY
KPI P4-070
PROGRESS REPORT UNTIL Q3 2018
ANNUAL TARGET
2016 Weightage : 20% | 2017 Weightage : 30% | 2018 Weightage : 20% | 2019 Weightage : 20% | 2020 Weightage : 10%
User Requirement for BIM Object Library rolled out | BIM Object Library completed 700 IBS components populated into BIM object library | 6000 hospital components populated into BIM Object Library | BIM IBS Object Library updated with 1000 new components | BIM IBS Object Library updated with 1000 new components

## Slide 3
SPONSOR Datuk Ir Elias Ismail
OWNER Ahmad Farrin Mokhtar
OIC Jasni Ismail
KPI LEADER CIDB
KPI DESCRIPTION 1000 BIM Personnel Trained And Certified by Q4 2018
INITIATIVE P4 - Roll out technology advantage across project life-cycle advantage across project life-cycle
SUB-INITIATIVE P4b - Establish reference centre to support the development and adoption of BIM and modern methods
This KPI is under the purview of IWG11.
In order to support the development and adoption of BIM and modern methods, seven (7) BIM training modules were developed by CIDB Malaysia and endorsed by a panel of industry experts in 2016. Training courses offered by myBIM Centre and four (4) satellite centres are as follows:
BIM Concept & Theory
BIM Modeling of Architecture
BIM Modeling of Structure
BIM Coordinator Part 1
BIM Coordinator Part 2
BIM Manager 01
BIM Manager 02
Visit www.mybimcentre.com.my/product-category/training/bim-module-training/ for more information on duration, costs and pathway.
As of Q3 2018, another 599 BIM personnel were trained. To-date, a total of 1,920 BIM personnel including professionals were trained since 2016.
PRODUCTIVITY
KPI P4-071
PROGRESS REPORT UNTIL Q3 2018
ANNUAL TARGET
2016 Weightage : 30% | 2017 Weightage : 30% | 2018 Weightage : 40% | 2019 | 2020
‘National BIM Training Module completed 300 BIM professional trained & certified | 300 BIM professional trained & certified | 400 BIM professional trained & certified | 300 BIM professional trained & certified | 300 BIM professional trained & certified
Courses | 2016 |  | 2017 |  | 2018 | 
 | Classes | Trainee | Classes | Trainee | Classes | Trainee
BIM Concept & Theory | 2 | 41 | 7 | 143 | 13 | 301
BIM Modeller | 35 | 684 | 18 | 439 | 17 | 245
BIM Coordinator | 1 | 6 | - | - | 7 | 46
BIM Manager | 1 | 8 | - | - | 1 | 7
Total | 39 | 739 | 25 | 582 | 38 | 599

## Slide 4
SPONSOR Datuk Ir Elias Ismail
OWNER Ahmad Farrin Mokhtar
OIC Jasni Ismail
KPI LEADER CIDB
KPI DESCRIPTION BIM Submission using 4 pilot projects for 4 selected PBT by Q1 2020
INITIATIVE P4 - Roll out technology advantage across project life-cycle advantage across project life-cycle
SUB-INITIATIVE P4b - Establish reference centre to support the development and adoption of BIM and modern methods
This KPI is under the purview of IWG11.
BIM eSubmission by PBT Adoption Agreement
Four (4 ) PBTs agreed to adopt BIM e-Submission by 2017. They are Putrajaya Corporation (PJC), Majlis Bandaraya Petaling Jaya (MBPJ), Majlis Perbandaran Kangar (MPK) and Majlis Bandaraya Melaka Bersejarah (MBMB).
User Requirement Studies (URS)
As of end of 2017, CIDB achieved its targeted 2 PBTs on URS for BIM based building design review and checking system . The PBTs are PJC, MBPJ and MPK.
System Development
As of end of 2017, system development for PJC and MBPJ have been completed.
System Operator Training
Seven (7) personnel from PJC were trained.
Training for MBPJ completed in 2 sessions on 23 -25 April 2018 & 4 -6 June 2018.
Pilot Project Roll-out
Four (4) residential projects (one from each PBT) will be identified and used for pilot implementation of BIM eSubmission by 2020.
PRODUCTIVITY
KPI P4-072
PROGRESS REPORT UNTIL Q3 2018
ANNUAL TARGET
2016 Weightage : 10% | 2017 Weightage : 20% | 2018 Weightage : 20% | 2019 Weightage : 20% | 2020 Weightage : 30%
4 selected PBT agreement to adopt BIM e-submission (MBPJ, PJC, Melaka & Perlis ) secured | User requirement study for BIM based building design review & checking system completed for 2 PBTs BIM operators from selected 2 PBTs trained | BIM based building design review & checking system developed for selected 2 PBTs User requirement study for BIM based building design review & checking system completed for 2 more PBTs | Pilot project BIM Based Submission System on selected 2 PBTs launched BIM operator s for selected 2 PBTs trained BIM based building design review & checking system developed for 2 more PBTs | BIM Based Submission System operated by the selected 2 PBTs

## Slide 5
SPONSOR Datuk Ir Elias Ismail
OWNER Ahmad Farrin Mokhtar
OIC Jasni Ismail
KPI LEADER CIDB
KPI DESCRIPTION BIM Submission using 4 pilot projects for 4 selected PBT by Q1 2020
INITIATIVE P4 - Roll out technology advantage across project life-cycle advantage across project life-cycle
SUB-INITIATIVE P4b - Establish reference centre to support the development and adoption of BIM and modern methods
This KPI is under the purview of IWG11.
2018
URS for BIM based building design review and checking system for 2 PBTs completed.
MPK- URS Completed.
MBMB – Business Requirement Specification workshop completed on 8 – 10 October 2018.
National BIM eSubmission (NBeS) phase II for BOMBA is in progress and will be completed by end of 2018. Implementation of selected pilot projects will start in 2019.
NBeS phase 11 for BOMBA progress is at 39%
Rule set Management workshop for BOMBA completed on 11- 14 July 2018.
PRODUCTIVITY
KPI P4-072
PROGRESS REPORT UNTIL Q3 2018
ANNUAL TARGET
2016 Weightage : 10% | 2017 Weightage : 20% | 2018 Weightage : 20% | 2019 Weightage : 20% | 2020 Weightage : 30%
4 selected PBT agreement to adopt BIM e-submission (MBPJ, PJC, Melaka & Perlis ) secured | User requirement study for BIM based building design review & checking system completed for 2 PBTs BIM operators from selected 2 PBTs trained | BIM based building design review & checking system developed for selected 2 PBTs User requirement study for BIM based building design review & checking system completed for 2 more PBTs | Pilot project BIM Based Submission System on selected 2 PBTs launched BIM operator s for selected 2 PBTs trained BIM based building design review & checking system developed for 2 more PBTs | BIM Based Submission System operated by the selected 2 PBTs
Milestones | PJC | MBPJ | MPK | MBMB | BOMBA
Agreement to adopt BIM eSubmission | √ | √ | √ | √ | √
User Requirement Specification | √ | √ | √ | √ | √
System Development | √ | √ | √ |  | √
System Operator Training | √ |  |  |  | 
Pilot Project Roll-out |  |  |  |  | 

## Slide 6
SPONSOR Datuk Ir Elias Ismail
OWNER Ahmad Farrin Mokhtar
OIC Jasni Ismail
KPI LEADER JKR
KPI DESCRIPTION 5 Public Pilot Project Use BIM Level 3 by Q3 2020
INITIATIVE P4 - Roll out technology advantage across project life-cycle advantage across project life-cycle
SUB-INITIATIVE P4b - Establish reference centre to support the development and adoption of BIM and modern methods
This KPI is under the purview of IWG11.
BIM Level 3 is defined as the sharing and integration of several multi-disciplinary models and data using model servers or other cloud based technology.
National BIM Guide was completed on November 2016 covering aspects of BIM awareness, readiness and adoption. Copies of the BIM Guide can be downloaded from https://www.mybimcentre.com.my/knowledge-base/
BIM Procurement Specification (BPS)
JKR published the BPS in 2017 comprising of:
JKR BIM Requirement For Design & Build Projects
Manual Proses Kerja BIM JKR (Fasa Perancangan)
Manual Proses Kerja BIM JKR (Fasa Rekabentuk Awalan)
Manual Proses Kerja BIM JKR (Fasa Rekabentuk Terperinci)
JKR Software/Hardware Customization
In order to achieve BIM Level 3 environment, certain complementing softwares called plug-ins need to be used. The list of plug-ins software have been selected by JKR for every disciplines (ie: architectural, structural, mechanical & electrical). CIDB is currently assisting JKR to acquire the plug-ins to complement JKR’s current capacity.
JKR Projects for BIM Level 3
The following are JKR projects secured for BIM implementation :
  Politeknik Bagan Datuk (Project Design & Build)
  Hospital kemaman (Project Design & Build)
  Hospital Parit Buntar (project Convensional In House)
  Hospital Kajang (Project Design & Build)
  Hospital Pendang (Project Design & Build)
  Hospital Kajang Selangor
  Politeknik Besut
  Current status : BIM Level 2 collaboration simulation workshop on 28 – 30 September 2018 to focus :
  Using common data environment (CDE) concept
  Using BIM 360 as a collaboration platform
  Using PAS1192 & manual process BIM JKR as a references
  Output: Collaboration best practice and SOP industry reference
BIM Operators For JKR Projects Trained
8 training sessions for JKR BIM operators has been scheduled in 2018 at myBIM Centre to support BIM Level 3 implementation by JKR.
4 session class completed.
PRODUCTIVITY
KPI P4-073
PROGRESS REPORT UNTIL Q3 2018
ANNUAL TARGET
2016 Weightage : 20% | 2017 Weightage : 20% | 2018 Weightage : 20% | 2019 Weightage : 20% | 2020 Weightage : 20%
National BIM Guide completed | BIM Procurement Specification (JKR) rolled out Software/Hardware for JKR customized | JKR agreement to BIM 5 public projects secured BIM operators for JKR projects trained | BIM operators for JKR projects trained | BIM Level 3 adopted by 5 JKR projects
  Construction stage

## Slide 7
SPONSOR Datuk Ir Elias Ismail
OWNER Ahmad Farrin Mokhtar
OIC Jasni Ismail
KPI LEADER CIDB
KPI DESCRIPTION MyBIM Centre established by Q2 2016
INITIATIVE P4 - Roll out technology advantage across project life-cycle advantage across project life-cycle
SUB-INITIATIVE P4b - Establish reference centre to support the development and adoption of BIM and modern methods
This KPI is under the purview of IWG11.
MyBIM Centre was established in March 2016 at ABM Wilayah Tengah . The main function of myBIM Centre is to provide affordable, high quality training for industry players. The centre aspires to become BIM One-Stop Centre, offering BIM technical services to the industry.
The new MyBIM Centre has been relocated to Menara Sunway . The centre is now fully completed and was officiated by the Minister of Works on 20 November 2017. As of today, several organisations have utilised the facilities offered at myBIM Centre that includes MRT Corp., 3D Tech Parametric Sdn. Bhd., Jabatan Kerja Raya, Gabungan Jurutera Perunding Bumiputra and many more.
The new MyBIM Centre at Menara Sunway is equipped with up-to-date facilities including large capacity training rooms and the latest BIM software and hardware. It is opened to public on weekdays from 9.00am to 5.00pm . Enhancements are on-going with plans to deploy more BIM softwares in 2018.
MyBIM Centre Address:
Level 11, Sunway Putra Tower
Lot 100, Jalan Putra
50350 Kuala Lumpur.
Tel: 03 4040 0399
Visit www.mybimcentre.com.my for more information on myBIM Centre.
MyBIM Centre is also being supported by MyBIM Satellites (regional BIM reference centres) established at University Malaysia Pahang (UMP), University Malaysia Perlis (UniMAP), University Technology Malaysia (UTM) and University Malaysia Sabah (UMS). These satellites will serve the need to train and accredit more BIM personnel nationwide.
MyBIM Centre Strengthened
BIM Guides, BIM Malaysian Government Initiatives, magazines and BIM Adoption Report 2016 published to help enrich BIM resources for public references
3 new software's added (Tekla, Primavera & Bentley)
This KPI is 100% completed.
PRODUCTIVITY
KPI P4-074
PROGRESS REPORT UNTIL Q3 2018
ANNUAL TARGET
2016 Weightage : 100% | 2017 | 2018 | 2019 | 2020
MyBIM Centre launched | myBIM Center’s role as national reference center strengthened | myBIM Center’s role as national reference center strengthened | myBIM Center’s role as national reference center strengthened | myBIM Center’s role as national reference center strengthened

## Slide 8
SPONSOR Datuk Ir Elias Ismail
OWNER Ahmad Farrin Mokhtar
OIC Jasni Ismail
KPI LEADER CIDB
KPI DESCRIPTION Online Reference Center established by Q4 2017
INITIATIVE P4 - Roll out technology advantage across project life-cycle advantage across project life-cycle
SUB-INITIATIVE P4b - Establish reference centre to support the development and adoption of BIM and modern methods
This KPI is under the purview of IWG11.
MyBIM Centre web portal was completed on 18 May 2017 and will serve as an online reference centre. The portal is accessible via www.mybimcentre.com.my
The role of myBIM Portal is to promote the services provided at myBIM Centre such as BIM Studio, BIM Lab, Technology showcase and seminar hall.
The new and improved portal was commissioned recently and is now live via the same address.
This KPI is 100% completed.
Registered members as at September 2018 = 649
PRODUCTIVITY
KPI P4-075
PROGRESS REPORT UNTIL Q3 2018
ANNUAL TARGET
2016 Weightage : 80% | 2017 Weightage : 20% | 2018 | 2019 | 2020
User Requirement Study on Online Reference Center completed | Online Reference Center launched and in operation |  |  |