## Slide 1
KPI DESCRIPTION 100% achievements of all supporting programmes for CITP i) 15,000 construction workers managed and distributed every year
STRATEGY OBJECTIVE / INITIATIVES S12 – Ensure excellent delivery by subsidiary companies to fullfil CIDB functions SUB-INITIATIVE S12b – Ensure management and distribution of construction workers
SERVICE EXCELLENCE
KPI S12-050
ANNUAL TARGET
PROGRESS REPORT UNTIL Q4 2018
INITIATIVE SPONSOR En. Megat Kamil Azmi Rus Kamarani
OWNER Abdul Rafik Abdul Rajis (CEO)
OIC Puan marziyah
2018 Annual Weightage : 100% |  |  | 2019 Annual Weightage : 100% |  |  | 2020 Annual Weightage : 100% |  | 
3750 construction workers managed and distributed every quarter | Q1 - Q4 | 25 ea Q | 3750 construction workers managed and distributed every quarter | Q1 - Q4 | 25 ea Q | 3750 construction workers managed and distributed every quarter | Q1 - Q4 | 25 ea Q
2018 | Target No. | Target % | Achievement %
Q1 | 3,750 | 25 | 25
Q2 | 3,750 | 25 | 20
Q3 | 3,750 | 25 | 25
Q4 | 3,750 | 25 | 25
CUMMULATIVE % |  | 100 | 95
The construction workers (valid work permit) distributed under CLAB as below:
1st Quarter 2018
January 2018 – 1,247 workers
February 2018 – 1,193 workers
March 2018 – 1,636 workers
Total - 4,076 workers
2nd Quarter 2018
April 2018 – 1,238 workers
May 2018 – 1,028 workers
June 2018 – 773 workers
Total - 3,039 workers
3rd Quarter 2018
July 2018 – 1,507 workers
August 2018 – 1,244 workers
September 2018 – 1,131 workers
Total - 3,882 workers
4th Quarter 2018
October 2018 – 1,651 workers
November 2018 – 1,658 workers
December 2018 – 1,114 workers
Total - 4,423 workers