## Slide 1
2016 Weightage : 80% | 2017 Weightage : 20% | 2018 | 2019 | 2020
Sustainability assessment on 2 pilot projects using CEEQUAL identified | Sustainability assessment on 2 pilot projects using CEEQUAL completed |  |  | 
SPONSOR Datuk Ir. Elias Ismail
OWNER Ir. M. Ramuseren Muthu
OIC Zuraihi Abdul Ghani
KPI LEADER CIDB
KPI DESCRIPTION 2 Projects piloted for infrastructure sustainability rating using CEEQUAL by 2017
INITIATIVE E1- Drive innovation in sustainable construction
SUB-INITIATIVE -
ENVIRONMENTAL SUSTAINABILITY
KPI E1-030
PROGRESS REPORT UNTIL Q2 2018
ANNUAL TARGET
This KPI is under the purview of IWG6.
CEEQUAL (Civil Engineering Environmental Quality Assessment & Award Scheme), ENVISION and other infrastructure sustainability rating tools were benchmarked by USM from Feb – May 2016 to analyse the benefits, cost comparison and suitability of the tools to be used in the Malaysian construction industry. The objective of this study are:
Benchmark available sustainable infrastructure rating tools worldwide.
Benchmark and compare selected available sustainable infrastructure rating tools worldwide.
Categorise strengths and weaknesses of sustainable infrastructure rating tools assessed.
After conducting the study, CEEQUAL was chosen as fundamental towards the development of Malaysia Infrastructure Sustainable Rating Tool based on its broad applicability and adoptability in the global perspective.
These two (2) pilot infrastructure sustainability assessments were performed to test the suitability of CEEQUAL in Malaysia :
West Coast Expressway (WCE) Section 4 by IJM Construction
DUKE Phase 3 by Ekovest
IWG6 Meeting No.3 on 26 May 2017 approved the assessment report that concluded CEEQUAL is suitable for the development of the Malaysia sustainable infrastructure rating tool.
The infrastructure sustainability assessments using CEEQUAL for the 2 pilot projects were completed in June 2017.
This KPI is 100% achieved.

## Slide 2
2016 | 2017 Weightage : 100% | 2018 | 2019 | 2020
 | 16 CEEQUAL assessors trained and accredited |  |  | 
SPONSOR Datuk Ir. Elias Ismail
OWNER Ir. M. Ramuseren Muthu
OIC Zuraihi Abdul Ghani
KPI LEADER CIDB
KPI DESCRIPTION 16 assessors being trained in CEEQUAL by Q2 2017
INITIATIVE E1- Drive innovation in sustainable construction
SUB-INITIATIVE -
This KPI is under the purview of IWG6.
In order to test CEEQUAL for use in Malaysia, it is critical to have qualified assessors to test the tool. The criteria for the selection of assessors are background in build environment, construction and engineering. 16 assessors were trained by CEEQUAL for 3 days in March 2017. Below are the list of CEEQUAL assessors trained :
Ir. Chua Soo Kok (DUKE)
Ir. Mohd Zaini Abu Hassan (Green Tech Malaysia)
Ir. Md Zarulazam Md Eusofe - Konsortium Lebuhraya Utara- Timur (KL) SdnBhd
Khoo Sik Khui (IJM Corporation)
S. Ramesh A/L V. Subramaniam (IJM Corporation)
Timothy Pang - Konsortium Lebuhraya Utara- Timur (KL) SdnBhd
Yuvabalan A/L Govindasamy (CAST JKR)
Ab Halim Hussein (IJM Corporation)
Dr. Farid Ezanee Mohamed Ghazali (USM)
Dr. Mohd Rosli (USM)
Dr. Rozana Zakaria (UTM)
Zuraihi Abd Ghani (CIDB)
Emasria Ismail (CIDB- MAMPAN)
Noor FazierahYaakub (CIDB)
Fuhairah Ahmad Fuad (CIDB)
Norzaidi Nordin (CIDB-MAMPAN)
All the trained 16 CEEQUAL Assessors were appointed as Technical Committee members for the development of Malaysia Sustainable Infrastructure Rating Tool. The appointment starts from January 2018 until the completion of the Rating Tool.
This KPI is 100% achieved.
ENVIRONMENTAL SUSTAINABILITY
KPI E1-031
PROGRESS REPORT UNTIL Q2 2018
ANNUAL TARGET

## Slide 3
2016 Weightage : 30% | 2017 Weightage : 10% | 2018 Weightage : 30% | 2019 Weightage : 30% | 2020
1st batch of 3 qualifying research partnerships approved 1st batch of 3 research MOU signed | 4 R&D topics identified 100% R&D commenced Board of Advisory under CREAM established | Hazard map, risk map & risk assessment on flood for critical infrastructure established Hazard map, risk map & risk assessment on land slide for critical infrastructure established Guidelines for construction on peat & organic soil in Malaysia improved Roadmap on Peat and Organic Soils in Malaysian Construction Industry established | Guidelines for flood assessment of Critical Infrastructure in specified areas established Guidelines for land slide assessment of Critical Infrastructure in specified areas established | 
SPONSOR Datuk Ir. Elias Ismail
OWNER Ir. M. Ramuseren Muthu
OIC Zuraihi Abdul Ghani
KPI LEADER CIDB
KPI DESCRIPTION At least 3 sustainable R&D by MAMPAN completed by Q4 2019
INITIATIVE E1- Drive innovation in sustainable construction
SUB-INITIATIVE -
This KPI is under the purview of IWG6.
Four (4) qualifying research partnerships with Universiti Malaya (UM), Universiti Sains Malaysia (USM), Universiti Teknologi Malaysia (UTM) and Universiti Kebangsaan Malaysia (UKM) were approved and MoU signed.
Sustainable Excellence Centre (MAMPAN) launched on 1 Dec 2016 is a unit under Construction Research Institute of Malaysia (CREAM) as a reference center for sustainable construction and development. Later on 20 Feb 2017, the Research Advisory Council (RAC) also under CREAM was established to advise on the research areas. From the Five (5) topics identified by RAC, 4 topics were enhanced & endorsed by the Board of Trustee (BOT) of CREAM. The 4 topics that are managed by MAMPAN are as follows :
ENVIRONMENTAL SUSTAINABILITY
KPI E1-032
PROGRESS REPORT UNTIL Q2 2018
ANNUAL TARGET
R&D Title | Start | End | Output | Progress
Development of Flood Risk Assessment (FRA) and Flood Vulnerability Index (FVI) for Critical Infrastructure (CI) in Malaysia | Dec 2017 | Dec 2019 | Flood risk map, FVI for CI, Flood & development zoning and guidelines of FVI for critical infrastructure (CI) | Content manual guidelines was revised according to the latest template from PLANMalaysia. GIS process of FVI and flood hydrodynamic model of the study area in Kelantan and Penang being develop. The flood data (DTM, flood model, and flood hazard map) obtained from JPS Malaysia. Technical Working Group held 3 meetings to monitor and comment on the development of R&D. 40% progress on track
Guidelines for Landslides Vulnerability Assessment for Critical Infrastructure (CI) in Malaysia (Parameters, Vulnerability Index, Risk Index, Vulnerability Assessment) | Dec 2017 | Dec 2019 | Parameters for landslides vulnerability assessment and risk index for CI, landslides vulnerability assessment, risk index for CI, guidelines for landslides vulnerability assessment and risk index for CI | Content manual guidelines was revised according to the latest template from PLANMalaysia. Characterization of critical element-at-risk mapped. The vulnerability determination for identified CI has been addressed. Technical Working Group held 3 meetings to monitor and comment on the development of R&D. 45% progress on track.
Review on Adequacy of Guidelines for Construction on Peat & Organic Soils in Malaysia | Dec 2017 | June 2018 | Reviewed Guidelines on Peat Soils | Guidelines for construction on Peat soils was completed on 30 June 2018. 100% completed.
Geotechnical Engineering on Peat & Organic Soils in Malaysian Construction Industry Roadmap | Dec 2017 | Dec 2018 | Implementation strategy for the Roadmap | Technical Working Group committee has been identified. Workshop on identification of research themes and titles was held on 22 Feb 2018. Term & Condition for the appointment of consultant has been finalized and RFP was called in May 2018. The appointment of the consultant is expected to be finalized by Aug 2018. 45% progress on track.
2 years period
2 years period
7 mths period
12 mths period

## Slide 4
2016 | 2017 Weightage : 20% | 2018 Weightage : 30% | 2019 Weightage : 30% | 2020 Weightage : 20%
 | 1st Draft of Malaysia sustainability infrastructure rating tool completed by Q4 2017 4 pilot infrastructure projects identified for sustainability rating | 4 infrastructure projects piloted using Malaysia sustainability infrastructure rating tool Stakeholder engagement to refine sustainability infrastructure rating tool conducted Malaysia sustainability infrastructure rating tool finalised by Q4 2018 | Malaysia sustainability infrastructure rating tool adopted for government projects Report on adoption of Malaysia sustainability infrastructure rating tool produced | Cabinet paper/ Circular on adoption Malaysia sustainability infrastructure rating tool for public projects submitted
SPONSOR Datuk Ir. Elias Ismail
OWNER Ir. M. Ramuseren Muthu
OIC Zuraihi Abdul Ghani
KPI LEADER CIDB
KPI DESCRIPTION Malaysia environmental sustainability rating tool for infrastructure projects established by 2018
INITIATIVE E1- Drive innovation in sustainable construction
SUB-INITIATIVE -
This is a new KPI introduced in 2017 under the purview of IWG6.
First Draft of Malaysia Sustainability Infrastructure Rating Tool
The draft of Malaysia Sustainability Infrastructure Rating Tool was developed and finalised by USM in Dec 2017 and ready to be tested for viability in 2018.
Sustainable Infrastructure Rating Tool Task Force Committee chaired by CIDB agreed on four (4) types of infrastructure projects to be piloted for Malaysia Sustainability Infrastructure Rating Tool. They are :
Highway Project
Jetty / Port Project
Dam Project
Utility Services Project
Infrastructure Projects Piloted Using Malaysia Sustainability Infrastructure Rating Tool
The four (4) infrastructure projects piloted for Malaysia Sustainability Infrastructure Rating Tool and its assessment results are as follows :
ENVIRONMENTAL SUSTAINABILITY
KPI E1-118
PROGRESS REPORT UNTIL Q2 2018
ANNUAL TARGET
TYPE OF INFRASTRUCTURE | PROJECTS | DESIGN SCORE (%) | CONS. SCORE (%)
Highway | Projek Setia Pantai – Express way (DUKE 3) |  | NA
Sewerage Treatment Plant | Loji Rawatan Kumbahan Serantau & Rangkaian Paip Pembentungan, Bandar Indera Mahkota, Kuantan Pahang | 54.99 | NA
Dam | Pembinaan Empangan Kahang, Kluang | 33.81 | 2.5
Utility Services | Projek Penghantaran 132:33kV (PMU) Bukit Nanas, Sandakan Sabah | 43.62 | NA
Stakeholder engagement to refine sustainability infrastructure rating tool :
From the result of the pilot projects, industry engagement was held on 8 June 2018 involving 30 experts and industry players from various background including SME’s to review and comment the draft on sustainable infrastructure rating tool. Some minor refinement were made to the document.
Malaysia sustainability infrastructure rating tool finalized :
The Malaysia sustainability infrastructure rating tool is 80% completed and expected to be finalized by Q4 2018.

## Slide 5
2016 | 2017 | 2018 | 2019 Weightage : 60% | 2020 Weightage : 40%
 |  |  | Malaysia sustainability infrastructure rating tool training modules developed | 25 trainers on Malaysia sustainable infrastructure rating tool trained and certified
SPONSOR Datuk Ir. Elias Ismail
OWNER Ir. M. Ramuseren Muthu
OIC Zuraihi Abdul Ghani
KPI LEADER CIDB
KPI DESCRIPTION 25 trainers certified in Malaysia environmental sustainability rating tool by Q4 2019
INITIATIVE E1- Drive innovation in sustainable construction
SUB-INITIATIVE -
This KPI is under the purview of IWG6 and was initially targeted to commence in 2018. However due to delay in the completion of Malaysia Sustainability Infrastructure Rating Tool, the target is now rescheduled to commence in 2019.
Development of training modules will commence after the completion of Malaysia Sustainability Infrastructure Rating Tool under KPI E1-118.
ENVIRONMENTAL SUSTAINABILITY
KPI E1-119
PROGRESS REPORT UNTIL Q2 2018
ANNUAL TARGET

## Slide 6
2016 Weightage : 40% | 2017 Weightage : 20% | 2018 Weightage : 40% | 2019 Weightage : 0% | 2020 Weightage : 0%
70% Study on building rating tools in Malaysia completed by Q4 2016 | 100% Study on building rating tools in Malaysia completed by Q4 2017 | Study on building rating tools in Malaysia published by Q1 2018 |  | 
SPONSOR Datuk Ir. Elias Ismail
OWNER Ir. M. Ramuseren Muthu
OIC Zuraihi Abdul Ghani
KPI LEADER CIDB
KPI DESCRIPTION Building rating tools available in Malaysia analysed and indexed for industry reference and utilization by Q4 2018
INITIATIVE E2-Drive compliance to environmental sustainability ratings and requirements
SUB-INITIATIVE -
This KPI is under the purview of IWG6.
Study on Analysing and Indexing Building Rating Tools in Malaysia was completed by CREAM in March 2017.
The aim of the study is to ease the industry in selecting the best sustainability rating tool to be implemented in building projects by providing analysis on all sustainability building rating tools in Malaysia.
The study analysed 6 currently available sustainability building rating tools in Malaysia as follows:
MyCREST (CIDB)
Green PASS (CIDB)
Penarafan Hijau (PH-JKR)
Green Building Index (GBI)
GreenRE (REHDA)
IRDA-CASBEE (IRDA)
The outcome of the study was presented to IWG6 in August 2017 and endorsed by TWG2 on 30 Jan 2018. It was published on 30 March 2018.
This KPI is 100% achieved.
ENVIRONMENTAL SUSTAINABILITY
KPI E2-037
PROGRESS REPORT UNTIL Q2 2018
ANNUAL TARGET

## Slide 7
2016 Weightage : 0% | 2017 Weightage : 0% | 2018 Weightage : 30% | 2019 Weightage : 35% | 2020 Weightage : 35%
 |  | Guideline for the implementation of MS 1525 established Engagement session to all states on adoption of MS 1525 conducted Training Module on MS 1525 developed | Training on MS 1525 to 6 states conducted 3 Training on MS 1525 to stakeholders conducted Report on adoption of MS 1525 by all states Requirements of MS 1525 as a condition for building plan approval implemented by 10 local authorities | Training on MS 1525 to 6 states conducted 3 Training on MS 1525 to stakeholders conducted Report on adoption of MS 1525 by all states Requirements of MS 1525 as a condition for building plan approval implemented by 10 local authorities
SPONSOR Datuk Ir. Elias Ismail
OWNER Ir. M. Ramuseren Muthu
OIC Zuraihi Abdul Ghani
KPI LEADER JKT
KPI DESCRIPTION By Law No. 38A on Energy Efficiency Implemented by 20 Local Authorities by Q4 2020
INITIATIVE E2-Drive compliance to environmental sustainability ratings and requirements
SUB-INITIATIVE -
This KPI is under the purview of IWG6.
The original KPI was ‘UBBL No.38A on Energy Efficiency gazetted for all states by Q4 2020’. Since its endorsement by MNKT in 2012, only 3 states (Penang, Selangor & Terengganu) had gazetted it. Due to the slow uptake by other states in gazetting UBBL No.38A, TWG2 had endorsed the amendment to the KPI on 30 Jan 2018. The revised KPI is 'By Law No 38A on Energy Efficiency Implemented by 20 Local Authorities by Q4 2020'.
Guideline on Implementation of MS 1525
JKT is in the process of preparing the guideline for MS 1525. CIDB provided guideline samples to JKT which were jointly developed by the industry players to be used by JKT as reference document in their development process of the above guideline. The planning for the implementation of MS 1525 on targeted Local Authorities was developed.
Engagement Session on Adoption of MS 1525
The engagement sessions with all states will be initiated by JKT after the completion of the guideline. The first engagement session is scheduled to be held on 9 July 2018.
Training Module on UBBL No 38A
The module will be developed in parallel with the above guideline.
ENVIRONMENTAL SUSTAINABILITY
KPI E2-039
PROGRESS REPORT UNTIL Q2 2018
ANNUAL TARGET

## Slide 8
2016 | 2017 | 2018 Weightage : 30% | 2019 Weightage : 35% | 2020 Weightage : 35%
 |  | 2 awareness programs on ISO14001 to 4 and 5 Star (Rated under SCORE) Contractors 30% of 4 and 5 Star (Rated under SCORE) Non-Certified ISO 14001:2015 Contractors being certified with ISO 14001:2015 | 2 awareness programs on ISO14001 to 4 and 5 Star (Rated under SCORE) Contractors 70% of 4 and 5 Star (Rated under SCORE) Non-Certified ISO 14001:2015 Contractors being certified with ISO 14001:2015 | 2 awareness programs on ISO14001 to 4 and 5 Star (Rated under SCORE) Contractors 100% of 4 and 5 Star (Rated under SCORE) Non-Certified ISO 14001:2015 Contractors being certified with ISO 14001:2015
SPONSOR Datuk Ir. Elias Ismail
OWNER Ir. M. Ramuseren Muthu
OIC Zuraihi Abdul Ghani
KPI LEADER CIDB
KPI DESCRIPTION 70% of 4 and 5 Star (Rated under SCORE) Non-Certified ISO 14001:2015 Contractors being certified with ISO 14001:2015 by 2020
INITIATIVE E2-Drive compliance to environmental sustainability ratings and requirements
SUB-INITIATIVE -
This is a new KPI under the purview of IWG6 commencing in 2018.
Awareness Program
One workshop was conducted on 14 May 2018 to raise awareness on ISO 14001:2015 EMS to 8 contractors. Another awareness workshop is scheduled to be conducted on 25 July 2018 which will be participated by at least 18 contractors.
4 and 5 Star SCORE Rated Contractors Certified With ISO 14001:2015
By Q2 2018, the statistics of 4 and 5 star SCORE rated contractors certified with ISO 14001:2015 are as follows :
Contractors are expected to attend the DIY ISO14001:2015 certification program after attending the awareness course.
ENVIRONMENTAL SUSTAINABILITY
KPI E2-135
PROGRESS REPORT UNTIL Q2 2018
ANNUAL TARGET
SCORE | No. of Contractors | Certified With ISO 14001:2015 | Non-Certified With ISO 14001:2015 | 2018 Target (30%) | Q2 2018 Achievement
4 Star | 52 | 31 | 21 | 6 | 0
5 Star | 7 | 7 | 0 | - | -

## Slide 9
2016 | 2017 Weightage : 25% | 2018 Weightage : 25% | 2019 Weightage : 25% | 2020 Weightage : 25%
 | 50 MyCREST Qualified Professionals accredited | 100 MyCREST Qualified Professionals accredited | 100 MyCREST Qualified Professionals accredited | 100 MyCREST Qualified Professionals accredited
SPONSOR Datuk Ir. Elias Ismail
OWNER Ir. M. Ramuseren Muthu
OIC Zuraihi Abdul Ghani
KPI LEADER CIDB
KPI DESCRIPTION 350 MyCREST qualified professionals accredited by Q4 2020
INITIATIVE E2-Drive compliance to environmental sustainability ratings and requirements
SUB-INITIATIVE -
This is a new KPI introduced in 2017 under the purview of IWG6.
MyCREST stands for Malaysia Carbon Reduction and Environmental Sustainability Rating Tool. MyCREST Qualified Professionals are the personnel accredited by CIDB whose role is to facilitate the industry in adopting MyCREST in building construction projects.
MyCREST Qualified Professionals Accredited :
The statistics of MyCREST Qualified Professionals Accredited are as follows :
As of 2017, there were 164 accredited MyCREST Qualified Professionals of which 133 are representative from government agencies and 31 are representative from private sectors, academicians and associations.
As of Q2 2018, 3 training courses were conducted as follows :
Out of 101 participants who attended the above courses, 91 passed the MyCREST QP Exam. The accreditation for qualified candidates are expected to be completed in Q4 2018.
ENVIRONMENTAL SUSTAINABILITY
KPI E2-120
PROGRESS REPORT UNTIL Q2 2018
ANNUAL TARGET
DATE | COLLABORATION | NO. OF PARTICIPANTS
13-15 Mar 2018 | JKR Putrajaya | 35
10-12 April 2018 | JKR Putrajaya | 34
17-19 April 2018 | Open to public | 32
Total |  | 101
 | Prior 2016 | 2017 | 2018 | 2019 | 2020
Target | - | 50 | 100 | 100 | 100
Achievement | 55 | 109 | 91 (Q2 2018) | - | 
Achievement % | - | 218% | 91% | - | 

## Slide 10
2016 | 2017 Weightage : 20% | 2018 Weightage : 40% | 2019 Weightage : 20% | 2020 Weightage : 20%
 | 25 Assessors Accredited | 25 Assessors Accredited MyCREST enhanced | 25 Assessors Accredited | 25 Assessors Accredited
SPONSOR Datuk Ir. Elias Ismail
OWNER Ir. M. Ramuseren Muthu
OIC Zuraihi Abdul Ghani
KPI LEADER CIDB
KPI DESCRIPTION 100 MyCREST assessors (MA) accredited by Q4 2020
INITIATIVE E2-Drive compliance to environmental sustainability ratings and requirements
SUB-INITIATIVE -
This is a new KPI introduced in 2017 under the purview of IWG6.
Malaysia Carbon Reduction and Environmental Sustainablity Rating Tool (MyCREST) Assessors are personnel accredited by CIDB whose role is to assess building construction projects using MyCREST. Only MyCREST Qualified Professionals are eligible to become MyCREST Assessors (MA).
Assessors Accredited
The statistics of MA accredited are as follows :
As of 2017, there were 59 MA accredited of which 51 are representative from government agencies and 8 are representative from private sectors, academicians and associations.
For 2018, the arrangement to accredit all 25 Assessors is expected to be held on 15 – 16 August 2018.
MyCREST Enhanced
The consultant to enhance MyCREST was appointed in May 2018. A workshop with projects that adopted MyCREST was conducted on 5 June 2018 to gain feedback for Design and Construction Stage. The same session was conducted on 11 June 2018 for Operation and Maintenance Stage. The Calculator review workshop was conducted on 21 June 2018. The output of all sessions were presented to CIDB on 29 June 2018.
ENVIRONMENTAL SUSTAINABILITY
KPI E2-121
PROGRESS REPORT UNTIL Q2 2018
ANNUAL TARGET
 | Prior 2016 | 2017 | 2018 | 2019 | 2020
Target | - | 25 | 25 | 25 | 25
Achievement | 30 | 29 | 0 (Q2 2018) | - | 
Achievement % | - | 116% | - | - | 

## Slide 11
2016 Weightage : 20% | 2017 Weightage : 20% | 2018 Weightage : 20% | 2019 Weightage : 20% | 2020 Weightage : 20%
Sustainable specification completed by JKR 3 pilot projects for the implementation of sustainable specification identified by JKR | Sustainable specification in pilot projects implemented Status on the implementation of sustainable specification in procurement for public building and infrastructure reported | Report on sustainable specification (GPSS Design Score) in procurement for public building and infrastructure issued | Report on sustainable specification (GPSS Construction Score) in procurement for public building and infrastructure issued | Final report on sustainable specification in procurement for public building and infrastructure issued Circular on implementation of sustainable specification in procurement for public building and infrastructure issued by MOF
SPONSOR Datuk Ir. Elias Ismail
OWNER Ir. M. Ramuseren Muthu
OIC Zuraihi Abdul Ghani
KPI LEADER MOF
KPI DESCRIPTION Sustainable specification mandated in procurement for public buildings/ infrastructure by Q4 2020
INITIATIVE E3-Focus on public projects to lead the charge on sustainable practices
SUB-INITIATIVE -
This KPI is under the purview of IWG7.
Report On Sustainable Specification In Procurement For Public Building
Sustainable specification was included in the contract document for the three (3) pilot projects under JKR in 2016. The Green Product Scoring System (GPSS) was used to measure the percentage of green products used in these projects and the respective cost in monetary value.
Status report on the projects are as follows :
1) Pusat pengajian pengurusan pelancongan Hospitaliti dan Alam Sekitar UUM Colgis
GPSS Score : 1 Star
GPSS design score is 45.78% (1 Star). The Report on GPSS Design Score was submitted to CIDB on 25 April 2018.
2) Fakulti pendidikan teknikal dan vokasional di kampus UPSI Teluk Intan Fasa 2- Bangunan
GPSS Score : Assessment is on-going
MyCREST and GPSS workshop on the design score is scheduled on 4 July 2018 by Head of Project Team, HOPT Cawangan Kerja Pendidikan.
3) Pusat Latihan Keselamatan Perlindungan Malaysia (PLKPM) Bandar Baru Enstek, N.Sembilan
GPSS Score : Assessment is on-going
GPSS workshop for the project has been highlighted in the GGP Committee Meeting on 26 Jun 2018.
In addition, these pilot projects will be used as a reference to develop the Guideline on Government Green Procurement (GGP) for Works. The GGP Guideline for works will be issued by MoF to mandate sustainable specification for public projects as the final outcome by 2020.
ENVIRONMENTAL SUSTAINABILITY
KPI E3-041
PROGRESS REPORT UNTIL Q2 2018
ANNUAL TARGET

## Slide 12
2016 | 2017 | 2018 Weightage : 30% | 2019 Weightage : 30% | 2020 Weightage : 40%
 |  | Status report on 2017 CO2 reduction in new public buildings published | Status report on 2018 CO2 reduction in new public buildings published | Status report on 2019 CO2 reduction in new public buildings published Study on achievement of carbon reduction published
SPONSOR Datuk Ir. Elias Ismail
OWNER Ir. M. Ramuseren Muthu
OIC Zuraihi Abdul Ghani
KPI LEADER CIDB
KPI DESCRIPTION 6% CO2 emission reduction in new public buildings exceeding RM50Mn by 2020
INITIATIVE E3-Focus on public projects to lead the charge on sustainable practices
SUB-INITIATIVE -
This is a new KPI under the purview of IWG7 commencing in 2018.
Status report on 2017 CO2 reduction in new public buildings :
CO2 emission reduction in new public buildings exceeding RM50Mn by 2020 will be calculated using MyCREST assessment. The assessment was conducted in 2017 and its report published in 2018. Only 1 public project that is Menara KKR2 was assessed in 2017. Menara KKR2 was designed to emit 6302.22 ktCO2e/year and it achieved 64% CO2 emission reduction from its conventional design.
The report is expected to be published by Q4 2018.
2018 CO2 reduction in new public buildings Status Report :
MyCREST assessment on public buildings for 2018 is on going.
ENVIRONMENTAL SUSTAINABILITY
KPI E3-136
PROGRESS REPORT UNTIL Q2 2018
ANNUAL TARGET

## Slide 13
2016 Weightage : 20% | 2017 Weightage : 20% | 2018 Weightage : 10% | 2019 Weightage : 30% | 2020 Weightage : 20%
Green technology tax incentives GITA and GITE mechanism established | Study on the potential of green incentives completed 2 companies benefitted from green incentive 5 promotional activities/programs on green incentives | Stakeholder engagements on the outcome of the study conducted 5 companies benefitted from green incentives 5 promotional activities/programs on green incentives conducted | Recommendations to the Government on the new green incentives 7 companies benefitted from green incentives 5 promotional activities/programs on green incentives conducted | New/ improved green incentives mechanism introduced 10 companies benefitted from green incentives 5 promotional activities/programs on green incentives conducted
SPONSOR Datuk Ir. Elias Ismail
OWNER Ir. M. Ramuseren Muthu
OIC Zuraihi Abdul Ghani
KPI LEADER KeTTHA
KPI DESCRIPTION At least 10 companies benefitted from green incentive for sustainable buildings by Q4 2020
INITIATIVE E4-Facilitate industry adoption of sustainable practices
SUB-INITIATIVE -
This KPI is under the purview of IWG7.
Study on the potential of green incentives
IIUM had completed the study on the potential green incentives in Aug 2017 and the report was submitted to KeTTHA for evaluation on Nov 2017. The study concluded these 10 potential green incentives are suitable to be applied in Malaysia for all stakeholders :
Investment Tax Incentive
Production Tax Incentive
Property Tax Incentive
Value Added Tax (VAT) Reduction
Excise Tax Reduction
Import Duty Reduction
Accelerated Depreciation
R&D Tax Incentive
Tax Holiday
Tax on Conventional Fuels
Guideline for Green Technology Tax Incentive was published by MGTC. 3 types of available tax incentive offered specially to the construction industry are :
1. Green Investment Tax Allowance for Projects (GITA-Project & Assets)
2. Green Income Tax Exemption (GITE) for green technology services
3. MyCREST
ENVIRONMENTAL SUSTAINABILITY
KPI E4-045
PROGRESS REPORT UNTIL Q2 2018
ANNUAL TARGET
Stakeholder engagements on the outcome of the study :
Engagement with Stakeholder to discuss on the outcome of the study is expected to be held in Q3 2018.
Companies Benefitted From Green Incentives
These six (6) companies have benefitted from Green Income Tax Exemption (GITE) Green Building :
1) DME Solutions Sdn Bhd
2) Exergy CX Sdn Bhd
3) Fenestra Green Sdn Bhd
4) Love Way Avenue Sdn Bhd
5) Green Urban Matters Solution Sdn Bhd
6) Light and Energy Sdn Bhd
Promotional Activities
As of 2017, 12 Nos of promotional activities/programs on green incentives was conducted and participated by 245 companies.
KeTTHA is expected to organise more promotional activities in Q3 and Q4 2018.

## Slide 14
2016 | 2017 | 2018 Weightage : 35% | 2019 Weightage : 35% | 2020 Weightage : 30%
 |  | The regulation gazetted Implementation framework established Stakeholders engagement with 20 Local authorities conducted At least 1 promotional activities / program on the regulation conducted | Regulation incorporated in the construction contract Stakeholders engagement with 13 Local authorities conducted At least 1 promotional activities / program on the regulation conducted | At least 7 states enforce the regulation
SPONSOR Datuk Ir. Elias Ismail
OWNER Ir. M. Ramuseren Muthu
OIC Zuraihi Abdul Ghani
KPI LEADER JPSPN / SW CORP
KPI DESCRIPTION 7 states establish Peraturan-Peraturan Pengurusan Sisa Pepejal dan Pembersihan Awam (Skim bagi Sisa Pepejal Pembinaan) 2018 dan Peraturan-Peraturan Pengurusan Sisa Pepejal dan Pembersihan Awam (Lesen bagi Sisa Pepejal Pembinaan ) 2018
INITIATIVE E5-Reduce irresponsible waste during construction
SUB-INITIATIVE -
This is a new KPI under the purview of IWG7 commencing 2018
Peraturan-Peraturan Pengurusan Sisa Pepejal dan Pembersihan Awam
Draft regulation was submitted and commented by Attorney General. Amendments had been finalized and expected to be approved by the Minister in Q3 2018.
Implementation Framework
Implementation framework will be prepared upon the above regulation is being gazetted.
Promotional Activities
Promotional activities will commence once the implementation framework is ready.
ENVIRONMENTAL SUSTAINABILITY
KPI E5-137
PROGRESS REPORT UNTIL Q2 2018
ANNUAL TARGET

## Slide 15
2016 | 2017 | 2018 Weightage : 40% | 2019 Weightage : 30% | 2020 Weightage : 30%
 |  | Final report on baseline study published Construction & demolition online system completed by Q1 2018 At least 1 awareness seminar on construction waste conducted Status report on the construction and demolition waste recycled published | At least 1 awareness seminar on construction waste conducted Status report on the construction and demolition waste recycled published Collection of construction & demolition waste data through online system gazetted | At least 1 awareness seminar on construction waste conducted Status report on the construction and demolition waste recycled published Study on achievement of construction and demolition waste recycled published
SPONSOR Datuk Ir. Elias Ismail
OWNER Ir. M. Ramuseren Muthu
OIC Zuraihi Abdul Ghani
KPI LEADER JPSPN / SW CORP
KPI DESCRIPTION 20% annual increment in construction and demolition waste (tonnage) recycled
INITIATIVE E5-Reduce irresponsible waste during construction
SUB-INITIATIVE -
This is a new KPI under the purview of IWG7 commencing 2018
Baseline Study
Baseline for the waste recycling rate was established based on data collected from February 2017 till January 2018. The rate of C&D waste that was recycled in 2017 was 13.7%.
C&D Waste Management Online System
The online C&D waste management system was completed in Jan 2018. The system will provide a platform for both waste collectors and waste producers to key-in data on C&D waste generated to assist the relevant authorities in implementing waste management programmes towards sustainability of the environment.
Awareness Seminar
Awareness seminar on construction waste management is scheduled to be held in Sept 2018.
Report on C&D Waste Recycled
Data collection on C&D waste for 2018 is on-going. The report will be prepared when sufficient data is ready.
ENVIRONMENTAL SUSTAINABILITY
KPI E5-138
PROGRESS REPORT UNTIL Q2 2018
ANNUAL TARGET

## Slide 16
This KPI is under the purview of IWG8
Establishment of Construction Industry Competency Forum (CICF)
In June 2016, the CICF was established to study on existing construction related training programs and training providers. CICF is represented by related Technical & Vocational Education & Training (TVET) training providers from various government and private agencies.
Through CICF, 158 construction related TVET programs under 4 main clusters (building, civil & structural, mechanical and electrical) and 12 major training providers were identified.
The identified construction related training programs and all training providers are expected to use the same framework and approach in training and assessment so that a single certification and standardization of training courses could be implemented.
The first CICF workshop in March 2017 had concluded that in principle all construction skills training need to :
standardize the name for courses
use a common skill standard
standardize period of training
adopt a single certification
In the second workshop in October 2017, CIDB had proposed and presented the Competency Training Framework to the forum. The forum had agreed that CIDB and Jab. Pembangunan Kemahiran (JPK) to further discuss and decide on the standardization of;
a) Competency Standards
b) Certification Schemes
Competency Standards
CIDB as the Industry Lead Body (ILB) and JPK has agreed to utilize the National Occupational Skills Standard (NOSS) as the competency standard.
Certification Schemes
Streamlining aspects of these two certification schemes have yet to be finalized between CIDB and JPK :
Sijil Kemahiran Malaysia (SKM)
This certification is under the purview of JPK and it conforms to the Malaysian Qualification Framework (MQF) requirements.
2) Sijil Kecekapan Kemahiran (SKK)
This certification is under the purview of CIDB in fulfilling the provisions under Act 520.
Construction Training Registered
Discussion with JPK on streamlining standards and certifications for construction industry was held on 4 June 2018 and the outcome will be presented to all CICF members on the next CICF meeting in August 2018.
2016 Weightage : 40% | 2017 Weightage : 40% | 2018 Weightage : 20% | 2019 | 2020
Construction Industry Competency Forum established Construction related TVET training programs and providers compiled and validated | Construction related trainings and programs streamlined Streamlined training programs validated and endorsed | Construction related trainings and programs registered by CIDB |  | 
SPONSOR Megat Kamil Azmi Megat Rus Kamarani
OWNER Ir Raslim Salleh
OIC Aljuffry Mohd Ariffin
KPI LEADER CIDB
KPI DESCRIPTION All construction related training programs and institutions streamlined and registered by CIDB by Q4 2018
INITIATIVE P1 - Continue investment in human capital development in construction
SUB-INITIATIVE P1a - Streamline construction-related training programmes in Malaysia
PRODUCTIVITY
KPI P1-048
PROGRESS REPORT UNTIL Q2 2018
ANNUAL TARGET

## Slide 17
2016 Weightage : 40% | 2017 Weightage : 40% | 2018 Weightage : 20% | 2019 | 2020
Construction industry blueprint on skilled trades completed Top ten highly demanded construction related skilled trades validated by industry | 1st draft on training maps for top ten skilled trades validated | Training maps for top ten skilled trades published |  | 
SPONSOR Megat Kamil Azmi Megat Rus Kamarani
OWNER Ir Raslim Salleh
OIC Aljuffry Mohd Ariffin
KPI LEADER CIDB
KPI DESCRIPTION Top ten highly demanded skilled trades have training need analysis, occupational analysis and training maps by Q4 2018
INITIATIVE P1 - Continue investment in human capital development in construction
SUB-INITIATIVE P1a - Streamline construction-related training programmes in Malaysia
This KPI is under the purview of IWG8.
Construction Industry Competency Blueprint (CICB)
CICB will be the roadmap for the enhancement of the existing competency standards and the development of new competency standards. This blueprint will lead to other aspects of the competency processes such as the need for competency standards, the improvement of the existing competency standards, course of study and training pathways. This development will also lead to the introduction or the improvement of the assessment, internal and external verification processes and will later be identified as the Construction Industry Competency Framework (CICF).
This blueprint was completed by Saiful Training & Consultancy and presented and validated by IWG8 on 3 Aug 2016.
Top Ten High Impact Construction Related Skilled Trades :
They are as follows:
Scaffolding Erection
Welding 3G and 6G
Wireman (PW1, PW2, PW3, and PW4)
Chargeman (A0, A1, B0, B1 and B4)
Gas Pipe Fitting (Fitting / Insulation)
Blasting & Painting
Non Destructive Testing (NDT)
Crane Operation
Plant Operation
Plumbing
Training Maps For Top Ten Skilled Trades
Saiful Training & Consultancy was appointed on 15 May 2017 to develop the training map for the 10 Construction Industry Occupational Title (CIOT) identified by IWG8. Final draft of the training maps for the top ten skilled trades were submitted by the consultant on 18 Dec 2017 and have been validated in IWG 8 meeting on 16 January 2018.
Training Map Published
Training maps for the top ten skilled trades were published in May 2018 and distributed to TVET agencies, related training centers and all CIDB offices.
PRODUCTIVITY
KPI P1-049
PROGRESS REPORT UNTIL Q2 2018
ANNUAL TARGET

## Slide 18
2016 Weightage : 10% | 2017 Weightage : 20% | 2018 Weightage : 20% | 2019 Weightage : 20% | 2020 Weightage : 30%
500 on-the-job apprentices in approved fields produced. | 700 on-the-job apprentices in approved fields produced. | 1000 on-the-job apprentices in approved fields produced. | 1,300 on-the-job apprentices in approved fields produced. | 1,500 on-the-job apprentices in approved fields produced.
SPONSOR Megat Kamil Azmi Megat Rus Kamarani
OWNER Ir Raslim Salleh
OIC Aljuffry Mohd Ariffin
KPI LEADER CIDB
KPI DESCRIPTION 5,000 on-the-job apprentices produced by Q4 2020
INITIATIVE P1 - Continue investment in human capital development in construction
SUB-INITIATIVE P1b - Strengthen reach, effectiveness and comprehensiveness of training
This KPI is under the purview of IWG8.
Construction Apprenticeship Program
This program is aimed at producing high skill workers in these three (3) main categories :
Construction Skilled Worker
Construction Site Supervisor
Construction Site Manager
The program is executed via placement of apprentices with various construction stakeholders such as Petronas Chemical Group, Malaysia Mobile Crane Operators Association (MMCOA), Malaysia Offshore Contractors Association (MOCA), PUNB, Jabatan Pembangunan Kemahiran, Lendlease, West Coast Expressway Sdn. Bhd., Ceteau Malaysia Sdn. Bhd., Muhibbah Engineering (M) Bhd, Vision Thermoplastic Sdn. Bhd., Putra Perdana Sdn. Bhd. and others.
Table below shows the number of on-the-job apprentices produced in various skill trades:
PRODUCTIVITY
KPI P1-050
PROGRESS REPORT UNTIL Q2 2018
ANNUAL TARGET
CONSTRUCTION SKILLED WORKER | 2016 | 2017 | 2018 (Q2)
Mechanical Fitter | 60 | 117 | 0
Crane Operator | 10 | 31 | 83
Scaffolding | 39 | 109 | 68
Rigging | 20 | N/A | 0
Landscape, Builders, Plumbing, Building Maintenance | 251 | 119 | 32
Architectural Drafting | 20 | 21 | 15
Welding | 34 | 35 | 14
Wet Skills, Blasting & Painting, Aircond | 52 | 165 | 134
Gas Pipe Installer | N/A | 18 | 108
Gas Pipe Insulation | N/A | N/A | 47
IBS | N/A | 17 | 21
Electrical | N/A | 130 | 41
Plant Operation | N/A | 80 | 44
TOTAL: | 486 | 842 | 607
SUPERVISORY | 2016 | 2017 | 2018 (Q2)
Site Supervisor (Building & Architectural, Civil, M&E) | 52 | 18 | 35
TOTAL: | 52 | 18 | 35
MANAGEMENT | 2016 | 2017 | 2018 (Q2)
Contractor Management | 66 | 0 | 0
TOTAL: | 66 | 0 | 0
TOTAL ACHIEVEMENT | 2016 | 2017 | 2018 (Q2)
Skilled Worker | 486 | 842 | 607
Supervisory | 52 | 18 | 35
Management | 66 | 0 | 0
TOTAL: | 604 | 860 | 642
To date, a total of 2,106 against the overall target of 2,200 (2016-2018) on-the-job apprentices were produced in various skill trades.

## Slide 19
This KPI is under the purview of IWG8
Training and certification of supervisory and management personnel
This training and certification program is aimed at producing site supervisors and site managers in these four (4) main areas :
Building & Architectural
Civil & Structural
Mechanical
Electrical
Site supervisors and site managers can be certified through 3 methods:
Training and assessment
Assessment only
Interview
The training and assessment is conducted by Accredited Training Centre certified by CIDB. The following table is the achievement to date :
2016 Weightage : 20% | 2017 Weightage : 20% | 2018 Weightage : 20% | 2019 Weightage : 20% | 2020 Weightage : 20%
3,000 supervisory and management personnel in approved fields trained and certified. | 3,000 supervisory and management personnel in approved fields trained and certified. | 3,000 supervisory and management personnel in approved fields trained and certified. | 3,000 supervisory and management personnel in approved fields trained and certified. | 3,000 supervisory and management personnel in approved fields trained and certified.
SPONSOR Megat Kamil Azmi Megat Rus Kamarani
OWNER Ir Raslim Salleh
OIC Aljuffry Mohd Ariffin
KPI LEADER CIDB
KPI DESCRIPTION 15,000 supervisory and management personnel (including QA/QC, site safety etc) trained and certified by Q4 2020
INITIATIVE P1 - Continue investment in human capital development in construction
SUB-INITIATIVE P1b - Strengthen reach, effectiveness and comprehensiveness of training
PRODUCTIVITY
KPI P1-051
PROGRESS REPORT UNTIL Q2 2018
ANNUAL TARGET
To date, a total of 11,480 site supervisors and managers were trained and certified in the above four (4) main areas against the target of 9,000 (2016-2018).
 | 2016 | 2017 | 2018 (Q2) | Total
Target | 3,000 | 3,000 | 3,000 | 9,000
Achievement Supervisory Management | 4,123 966 | 3,095 880 | 1,704 676 | 11,480
Total | 5,089 | 3,975 | 2,416 | 
Achievement % | 169% | 132% | 80% | 127%

## Slide 20
2016 Weightage : 20% | 2017 Weightage : 20% | 2018 Weightage : 20% | 2019 Weightage : 20% | 2020 Weightage : 20%
20,000 construction personnel in approved CPD fields trained | 20,000 construction personnel in approved CPD fields trained | 20,000 construction personnel in approved CPD fields trained | 20,000 construction personnel in approved CPD fields trained | 20,000 construction personnel in approved CPD fields trained
SPONSOR Megat Kamil Azmi Megat Rus Kamarani
OWNER Ir Raslim Salleh
OIC Aljuffry Mohd Ariffin
KPI LEADER CIDB
KPI DESCRIPTION 100,000 construction personnel completed Continuous Professional Development training by Q4 2020
INITIATIVE P1 - Continue investment in human capital development in construction
SUB-INITIATIVE P1b - Strengthen reach, effectiveness and comprehensiveness of training
This KPI is under the purview of IWG8
Continuous Professional Development (CPD)
CPD is a continuous program conducted by registered training providers to improve the knowledge and skills of construction personnel in technical, management and finance. Each participant will be eligible for CCD points.
To date, a total of 119,770 personnel had completed the Continuous Professional Development (CPD) Program against the target of 60,000 (2016-2018).
PRODUCTIVITY
KPI P1-052
PROGRESS REPORT UNTIL Q2 2018
ANNUAL TARGET

## Slide 21
2016 Weightage : 20% | 2017 Weightage : 20% | 2018 Weightage : 20% | 2019 Weightage : 20% | 2020 Weightage : 20%
20,000 graduates in approved skills trained and certified. | 20,000 graduates in approved skills trained and certified. | 20,000 graduates in approved skills trained and certified. | 20,000 graduates in approved skills trained and certified. | 20,000 graduates in approved skills trained and certified.
SPONSOR Megat Kamil Azmi Megat Rus Kamarani
OWNER Ir Raslim Salleh
OIC Aljuffry Mohd Ariffin
KPI LEADER CIDB
KPI DESCRIPTION 100,000 construction personnel graduated in construction related skills trained and certified by Q4 2020
INITIATIVE P1 - Continue investment in human capital development in construction
SUB-INITIATIVE P1b - Strengthen reach, effectiveness and comprehensiveness of training
This KPI is under the purview of IWG8
Graduates In Approved Skills
These skills trainings are organized by Akademi Binaan Malaysia (ABM) and Pusat Latihan Bertauliah (PLB) that produce graduates in nine (9) construction related skills and accredited by CIDB.
The Table below shows the number of graduates produced :
To date, 65,578 construction personnel in approved construction related skills trained and certified in the above trades against the target of 60,000 (2016-2018).
PRODUCTIVITY
KPI P1-053
PROGRESS REPORT UNTIL Q2 2018
ANNUAL TARGET
NO | TRADE CATEGORIES | 2016 | 2017 | 2018 (Q2) | Total
1. | Building | 7,348 | 8,124 | 4,085 | 65,578
2. | Industrialized Building System | 872 | 595 | 301 | 
3. | Crane Operation | 1,247 | 2,390 | 1,213 | 
4. | Plant Operation | 2,703 | 1,755 | 765 | 
5. | Mechanical & Electrical | 7,991 | 4,397 | 2,598 | 
6. | Drafting | 855 | 634 | 267 | 
7. | Civil | 375 | 150 | 180 | 
8. | Welding | 4,273 | 2,619 | 1,002 | 
9. | Blasting & Painting | 511 | 383 | 110 | 
10. | Non Destructive Testing | 967 | 455 | 90 | 
TOTAL: |  | 37,142 | 21,502 | 6,934 | 
Achievement % |  | 185% | 107% | 35% | 

## Slide 22
2016 Weightage : 20% | 2017 Weightage : 80% | 2018 | 2019 | 2020
Study to identify source countries for assessment centers completed and validated | 2 Skill Assessment Center in major foreign worker source country audited and registered |  |  | 
SPONSOR Megat Kamil Azmi Megat Rus Kamarani
OWNER Ir Raslim Salleh
OIC Aljuffry Mohd Ariffin
KPI LEADER CIDB
KPI DESCRIPTION 2 assessment centers in major foreign worker source countries established by Q4 2017
INITIATIVE P1 - Continue investment in human capital development in construction
SUB-INITIATIVE P1b - Strengthen reach, effectiveness and comprehensiveness of training
This KPI is under the purview of IWG8
Many foreign countries have recognised CIDB’s credibility in assessing and accrediting construction workers assessment centres. CIDB’s accreditation is seen as an added value in recognising the assessment centres overseas. Hence, many requests have been received from major foreign worker source countries for CIDB to accredit their respective assessment centres.
Skill Competency Assessment Centres Accredited In Foreign Worker Source Countries
The targeted numbers of assessment centers in major foreign worker source countries to be audited and registered have been achieved. However CIDB will continue to accredit assessment centers worker source countries from time to time as requested.
This KPI is 100% completed.
PRODUCTIVITY
KPI P1-054
PROGRESS REPORT UNTIL Q2 2018
ANNUAL TARGET
NO | SOURCE COUNTRIES | 2016 | 2017
1. | Bangladesh | 10 | 0
2. | India | 9 | 0
3. | Indonesia | 3 | 0
4. | China | 3 | 0
5. | Vietnam | 0 | 2
6. | Thailand | 1 | 0
7. | Myanmar | 1 | 0
8. | Pakistan | 1 | 0
 | SUB-TOTAL | 28 | 2
 | TOTAL | 30 | 

## Slide 23
2016 | 2017 Weightage : 25% | 2018 Weightage : 25% | 2019 Weightage : 25% | 2020 Weightage : 25%
 | 50 documents of Competency Standards, Training Modules and Assessment Questions to be developed/reviewed. 50 Nos of skill trainers/assessors undergo Train the Trainer/Assessors programs. | 50 documents of Competency Standards, Training Modules and Assessment Questions to be developed/reviewed. 50 Nos of skill trainers/assessors undergo Train the Trainer/Assessors programs. | 50 documents of Competency Standards, Training Modules and Assessment Questions to be developed/reviewed. 50 Nos of skill trainers/assessors undergo Train the Trainer/Assessors programs. | 50 documents of Competency Standards, Training Modules and Assessment Questions to be developed/reviewed. 50 Nos of skill trainers/assessors undergo Train the Trainer/Assessors programs.
SPONSOR Megat Kamil Azmi Megat Rus Kamarani
OWNER Ir Raslim Salleh
OIC Aljuffry Mohd Ariffin
KPI LEADER CIDB
KPI DESCRIPTION 200 competency related documents completed and 200 trainers undergo train the trainer program by Q4 2020
INITIATIVE P1 - Continue investment in human capital development in construction
SUB-INITIATIVE P1b - Strengthen reach, effectiveness and comprehensiveness of training
This is a new KPI under the purview of IWG8 and commenced in 2017.
In streamlining all training programs and training providers towards enhancing the competency of the skilled workers in the construction industry, CIDB also undertakes to develop the relevant Competency Standards, Training Modules and Assessment Questions.
Documents of Competency Standards, Training Modules and Assessment Questions :
Until Q2 2018, 156 documents on Competency Standards, Training Modules and Assessment Questions were developed/reviewed against the target of 100 documents (2017-2018).
Skill Trainers/Assessors Undergo Train The Trainer/Assessors Programs :
Until Q2 2018, 158 skill trainers/assessors have completed the Train the Trainer/Assessors programs against the target of 100 trainers and assessors (2017-2018).
PRODUCTIVITY
KPI P1-134
PROGRESS REPORT UNTIL Q2 2018
ANNUAL TARGET
TYPE OF DOCUMENTS | 2017 | 2018 (Q2)
Competency Standards | 17 | 3
Training Modules | 18 | 3
Assessment Questions | 81 | 34
TOTAL: | 116 | 40
TRAINER/ASSESSOR | 2017 | 2018 Q2)
Trainer | 92 | 66
Assessor |  | 
TOTAL: | 92 | 66

## Slide 24
This KPI is under the purview of IWG9.
Manpower Study :
UPM Consultancy & Services Sdn Bhd was appointed in 2016 to conduct the manpower study. The ‘Kajian Pengurusan Modal Insan Dalam Industri Pembinaan Di Malaysia’ was published on 26 Dec 2017. Recommendations from this study is useful for multiple agencies with interest such as the Ministry of Human Resource (MOHR), Ministry of Home Affairs (MOHA), Majlis Amanah Rakyat (MARA) and others. The following is the summary of the manpower study:
Objektif kajian:
Mengkaji permintaan dan penawaran terhadap personel pembinaan di Malaysia
Mengkaji strategi dan amalan terbaik di negara lain : (United Kingdom, United Arab Emirates (UAE), Singapura, Jerman dan Australia)
Mencadangkan strategi yang sewajarnya dalam merasionalisasikan personel tempatan dan asing
Menghasilkan model dan kaedah unjuran terhadap penawaran dan permintaan pekerja binaan
Menganggarkan ketidakcukupan keperluan personel dalam industri pembinaan sehingga 2030.
Penemuan:
Construction Personnel Modelling System (CoPMos) telah dibangunkan bagi menghasilkan unjuran permintaan dan penawaran personel binaan di Malaysia sehingga tahun 2020. Model ini boleh digunakan bermula 2018. CopMos juga boleh digunapakai sehingga tahun 2030 dengan input parameter tahunan terkini.
Dashboard Penanda Aras dengan negara maju telah dibangunkan bagi mengenalpasti amalan terbaik dalam pengurusan tenaga kerja dalam industri pembinaan.
Human Capital Management Model (HCMM) dibangunkan bagi mengenalpasti penawaran personel tempatan sebagai pilihan utama sebelum kemasukan pekerja asing dibuat. Sebarang kekurangan akan menjadi asas kepada pembangunan modul latihan oleh institusi TVET.
Manpower Master Plan akan dikeluarkan secara tahunan bagi digunakan oleh kerajaan dan industri dalam merancang pembangunan tenaga kerja.
Blueprint keperluan personel dalam sektor pembinaan akan dikeluarkan secara tahunan berdasarkan kategori MASCO 4-digit.
Presentation of Study to Related Agencies :
The study was presented to the following :
KSU Kementerian Kerja Raya on 7 February 2018.
TWG3 on 6 March 2018
Jawatankuasa Kerja Dasar, KKR on 10 April 2018
UPMCS appointed Pn Satariah Awang Kecik as the ‘proof reader’ from 11 Jan – 18 Jan 2018 as per commented during CITP-IWG9/P2 meeting on 26 Dec 2017 to review the entire study. The study was completely proof read by end of January 2018.
Analysis Report and 2017 Manpower Status :
Meeting with IBS unit on the impact of IBS on manpower supply was held on 16 March 2018. Draft analysis report and manpower status 2017 was presented to GM BPPB on 27 June 2018. The final draft of analysis report and manpower status 2017 will be submitted on 2 July 2018.
2016 Weightage : 10% | 2017 Weightage : 50% | 2018 Weightage : 20% | 2019 Weightage : 10% | 2020 Weightage : 10%
10% of Manpower Study draft completed by Q4 2016 | Manpower Study finalised and published by Q4 2017 | Presentation on manpower study to related agencies and manpower projection 2017 by Q1 2018 Analysis report and manpower status 2017 by Q2 2018 Manpower projection 2018 published by Q4 2018 | Analysis report and manpower status 2018 by Q2 2019 Manpower projection 2020 published by Q4 2019 | Analysis report and manpower status 2019 by Q2 2020 Manpower projection 2021 published by Q4 2020
SPONSOR En Megat Kamil Azmi Megat Rus Kamarani
OWNER Ahmad Ridzuan Ismail
OIC Nurul Hidayah Abdul Ghani
KPI LEADER CIDB
KPI DESCRIPTION Report on construction manpower supply and demand, published annually from Q4 2017 onwards
INITIATIVE P2 - Enhance control and balance of workforce supply
SUB-INITIATIVE P2a - Implement regular industry manpower planning
PRODUCTIVITY
KPI P2-055
PROGRESS REPORT UNTIL Q2 2018
ANNUAL TARGET

## Slide 25
2016 Weightage : 20% | 2017 Weightage : 20% | 2018 Weightage : 20% | 2019 Weightage : 20% | 2020 Weightage : 20%
Schedule 3 of Act 520 on skills trades reviewed and gazzeted by Q3 2016 | 100% of 2017 application by assessed skilled workers and supervisory personnel accredited and registered | 2017 Data analytics on accredited skilled workers and supervisory personnel produced by Q1 2018 100% of 2018 application by assessed skilled workers and supervisory personnel accredited and registered | 2018 Data analytics on accredited skilled workers and supervisory personnel produced by Q1 2019 100% of 2019 application by assessed skilled workers and supervisory personnel accredited and registered | 2019 Data analytics on accredited skilled workers and supervisory personnel produced by Q1 2020 100% of 2020 application by assessed skilled workers and supervisory personnel accredited and registered
SPONSOR En Megat Kamil Azmi Megat Rus Kamarani
OWNER Ahmad Ridzuan Ismail
OIC Nurul Hidayah Abdul Ghani
KPI LEADER CIDB
KPI DESCRIPTION All qualified skilled workers and supervisory personnel accredited from Q4 2016 onwards
INITIATIVE P2 - Enhance control and balance of workforce supply
SUB-INITIATIVE P2a - Implement regular industry manpower planning
This KPI is under the purview of IWG9.
Mandatory accreditation of 59 trades of skilled workers and supervisory personnel under CIDB Act 520 Amended 2011 came into force on 1 June 2016. The Amended Schedule 3 of Act 520 currently have only 25 trades of skilled workers and supervisory personnel gazetted on 10 February 2017.
Data Analytics On Accredited Skilled Workers And Supervisory Personnel 2017 :
Until Dec 2017, 100% of 89,256 (66,024 + 23,232) applications received from assessed skilled workers and supervisory personnel were accredited and registered by CIDB. The table below shows the total number of construction personnel listed by CIDB under the 6 categories of workers as of Dec 2017. For the purpose of this KPI, only category 2 and category 5 is relevant for analysis.
PRODUCTIVITY
KPI P2-056
PROGRESS REPORT UNTIL Q2 2018
ANNUAL TARGET
KATEGORI | TEMPATAN | ASING | JUMLAH
1. PEKERJA BINAAN AM | 281,326 | 89,377 | 370,703
2. PEKERJA BINAAN MAHIR | 63,671 | 2,353 | 66,024
3. PELATIH BINAAN | 78,316 | 18 | 78,334
4. PENGURUS PROJEK BINAAN | 66,101 | 1,862 | 67,963
5. PENYELIA BINAAN | 22,986 | 246 | 23,232
6. PERSONEL PENTADBIRAN | 93,848 | 1,921 | 95,405
TOTAL: | 605,884 | 95,777 | 701,661

## Slide 26
SPONSOR En Megat Kamil Azmi Megat Rus Kamarani
OWNER Ahmad Ridzuan Ismail
OIC Nurul Hidayah Abdul Ghani
KPI LEADER CIDB
KPI DESCRIPTION All qualified skilled workers and supervisory personnel accredited from Q4 2016 onwards
INITIATIVE P2 - Enhance control and balance of workforce supply
SUB-INITIATIVE P2a - Implement regular industry manpower planning
The graph below shows the trend of skilled worker and supervisory personnel accredited and registered by CIDB from January until December 2017.
PRODUCTIVITY
KPI P2-056
PROGRESS REPORT UNTIL Q2 2018
Application by Assessed Skilled Workers And Supervisory Personnel Accredited And Registered 2018 :
Up to Q2 2018, 100% of of 92,944 (69,169 + 20,258) applications received from assessed skilled workers and supervisory personnel were accredited and registered by CIDB. For the purpose of this KPI, only category 2 and category 5 is relevant.
KATEGORI | TEMPATAN | ASING | JUMLAH
1. PEKERJA BINAAN AM | 327,910 | 105,783 | 433,693
2. PEKERJA BINAAN MAHIR | 69,169 | 3,517 | 72,686
3. PELATIH BINAAN | 81,234 | 14 | 81,248
4. PENGURUS PROJEK BINAAN | 82,199 | 3,063 | 85,262
5. PENYELIA BINAAN | 19,955 | 303 | 20,258
6. PERSONEL PENTADBIRAN | 96,531 | 3,391 | 99,922
TOTAL: | 676,998 | 116,071 | 793,069

## Slide 27
2016 | 2017 | 2018 Weightage : 60% | 2019 Weightage : 40% | 2020
 |  | New policy on tiered–visa approved by JKKPA-PATI by Q4 2018 | Tiered visa implemented for construction workers beginning Q1 2019 | 
SPONSOR En Megat Kamil Azmi Megat Rus Kamarani
OWNER Ahmad Ridzuan Ismail
OIC Nurul Hidayah Abdul Ghani
KPI LEADER CIDB
KPI DESCRIPTION Tiered-visa programme implemented by Q1 2019
INITIATIVE P2 - Enhance control and balance of workforce supply
SUB-INITIATIVE P2b - Introduce mechanisms to raise skills mix for intake of foreign workers
This KPI is under the purview of IWG9.
New Policy On Tiered–Visa
JKKPA-PATI chaired by the Deputy Prime Minister had approved the same programme on Tiered Visa presented by ILMIA, KSM known as Multi-Tier Levy on 17 August 2017. ILMIA from KSM was requested by the JKKPA-PATI to conduct a study on multi-tier levy mechanism. UNIMAS was appointed by ILMIA to conduct the study titled “Developing Multi-Tier Levy: Malaysian Case Study” which covers all sectors in Malaysia including construction sector. The study commenced on 15 Jan 2018 with a completion date on 30 June 2018.
The inception report on the study was approved by the Technical Committee chaired by ILMIA on 2 March 2018. A workshop involving ILMIA and related agencies was held on 8 March 2018 to develop the multi-tier levy. The interim report was later approved by the committee chaired by ILMIA on 19 March 2018.
The mechanism of multi-tier levy was presented to KKR on 6 April 2018. Workshop focusing on construction industry was conducted on 9 – 11 April 2018. The findings of the workshop are still being finalized.
PRODUCTIVITY
KPI P2-057
PROGRESS REPORT UNTIL Q2 2018
ANNUAL TARGET
Note: 2016 - 2017
Subject to manpower study and policy approval by JKKPA-PATI

## Slide 28
2016 | 2017 | 2018 Weightage : 30% | 2019 Weightage : 30% | 2020 Weightage : 40%
 |  | New policy on proportion of skilled (7%): unskilled (93%)foreign labour implemented by KDN | New policy on proportion of skilled (10%): unskilled (90%)foreign labour implemented by KDN | New policy on proportion of skilled (15%): unskilled (85%)foreign labour implemented by KDN
SPONSOR En Megat Kamil Azmi Megat Rus Kamarani
OWNER Ahmad Ridzuan Ismail
OIC Nurul Hidayah Abdul Ghani
KPI LEADER CIDB
KPI DESCRIPTION Proportion of skilled : unskilled foreign labour improved from 5 : 95 to 15 : 85 by Q4 2020
INITIATIVE P2 - Enhance control and balance of workforce supply
SUB-INITIATIVE P2b - Introduce mechanisms to raise skills mix for intake of foreign workers
This KPI is under the purview of IWG9.
New Policy On Proportion of Skilled : Unskilled Foreign Labour
The proportion of skilled:unskilled foreign labour is included in the Multi-tier Levy programmme which was approved by JKKPA-PATI chaired by Deputy Prime Minister on 17 August 2017. The Multi-Tier Levy covers all sectors in Malaysia including construction sector. The policy will be formulated after the completion of the study by end of June 2018.
PRODUCTIVITY
KPI P2-058
PROGRESS REPORT UNTIL Q2 2018
ANNUAL TARGET
Note: 2016 - 2017
Subject to manpower study and policy approval by JKKPA-PATI

## Slide 29
2016 Weightage : 30% | 2017 Weightage : 20% | 2018 Weightage : 20% | 2019 Weightage : 15% | 2020 Weightage : 15%
2 Report on status of IBS adoption submitted by ICU JPM to MOF & AG for action on non-compliance AG agreement to audit on IBS non-compliance secured | 2 Report on status of IBS adoption submitted by ICU JPM to MOF & AG for action non- compliance. Audit Report on IBS non compliance published by AG | 2 Report on status of IBS adoption submitted by ICU JPM to MOF & AG for action non- compliance JKR corrective action on AG report on IBS | 2 Report on status of IBS adoption submitted by ICU JPM to MOF & AG for action non-compliance | 2 Report on status of IBS adoption submitted by ICU JPM to MOF & AG for action non-compliance
SPONSOR Datuk Ir Elias Ismail
OWNER Ahmad Farrin Mokhtar
OIC Mohd Idrus Din
KPI LEADER ICU / CIDB
KPI DESCRIPTION 2 reports annually on status of IBS adoption, submitted by Implementation Coordination Unit (ICU-JPM) to Ministry of Finance (MOF) and Auditor General (AG) for action on non-compliance beginning 2016
INITIATIVE P3 - Accelerate adoption of IBS, mechanisation and modern practices advantage across project life-cycle
SUB-INITIATIVE P3a - Drive scale of IBS adoption via public sector projects
PRODUCTIVITY
KPI P3-060
PROGRESS REPORT UNTIL Q2 2018
ANNUAL TARGET
This KPI is under the purview of IWG10.
Report on Status of IBS Adoption
ICU JPM produced 1 report on the status of IBS adoption in government projects and submitted to MOF and AG in June 2016. It was reported that 69.4% (465 out of 670 project) of public projects adopted IBS and achieved 70 IBS score. ICU JPM confirmed that the 2nd report for year 2016 will not be issued as the level of IBS adoption is status quo.
For 2017, ICU JPM produced 1 report on the status of IBS adoption in government projects and submitted to MOF and AG on 31 July 2017 . The title of the report is “Laporan Pematuhan Pelaksanaan Untuk Projek-Projek Kerajaan RMKe-11 Bil.1/2017 (Januari-Jun 2017)”. It was reported that 77.8% (1113 out of 1431 projects) of public projects adopted IBS and achieved 70 IBS score. The 2nd report for year 2017 was not issued .
ICU JPM has submitted the 1st report for year 2018 (Jan-Apr) on 25 May 2018 and the level of adoption was 64%.
Audit Report on IBS Non-compliance
ICU JPM had submitted the report on the status of IBS adoption to AG for AG to audit on IBS non-compliance. No audit report have been received from AG.
It is to be noted that under KPI P3-063, Universiti Sains Malaysia (USM) was appointed by CIDB to conduct a study on “Non-compliance of IBS adoption in Public Project worth RM10 Mn and above”. Refer to KPI P3-063 on the findings of the study.

## Slide 30
2016 Weightage : 40% | 2017 Weightage : 40% | 2018 | 2019 | 2020
 |  | Weightage : 20% |  | 
50% of JKR Pre Approved Plan (PAP) comply to IBS and MC. JKR IBS-PAP drawings documented. | 100% of JKR Pre Approved Plan (PAP) comply to IBS and MC. JKR IBS-PAP drawings documented. |  |  | 
SPONSOR Datuk Ir Elias Ismail
OWNER Ahmad Farrin Mokhtar
OIC Mohd Idrus Din
KPI LEADER JKR/ CIDB
KPI DESCRIPTION All JKR Pre-Approved Plans (PAPs) comply to IBS and Modular Coordination by 2017
INITIATIVE P3 - Accelerate adoption of IBS, mechanisation and modern practices advantage across project life-cycle
SUB-INITIATIVE P3a - Drive scale of IBS adoption via public sector projects
This KPI is under the purview of IWG10.
JKR Pre-Approved Plan in Compliance to IBS and MC (PAP2.0)
PAP means “reka bentuk bangunan yang tersedia dan lengkap dengan input seni bina, struktur, mekanikal, elektrikal dan ukur bahan yang menepati keperluan teknikal dan perundangan kerajaan iaitu Akta Jalan, Parit dan Bangunan 1974 (Akta 133)”. The objectives of PAP are to reduce the time for planning and design processes, and to give option and alternative to existing building designs. PAP2.0 refers to Pre-Approved Plan in compliance to IBS and MC.
JKR PAP2.0 included drawings for various types of buildings namely school, quarters, klinik kesihatan, dewan, surau, masjid, taska, office, etc.
In 2016, 78 out of 120 PAP2.0 were completed by JKR.
In 2017, all 130 PAP2.0 were completed by JKR.
Until Jun 2018, 15 out of 30 PAP2.0 have been completed by JKR.
PRODUCTIVITY
KPI P3-061
PROGRESS REPORT UNTIL Q2 2018
ANNUAL TARGET
Note: 2018-2020
All new JKR PAP comply to IBS and MC
(Annual target to be determined later)

## Slide 31
SPONSOR Datuk Ir Elias Ismail
OWNER Ahmad Farrin Mokhtar
OIC Mohd Idrus Din
KPI LEADER JKR/ CIDB
KPI DESCRIPTION All JKR and CIDB’s IBS components catalogue harmonised and issued by 2017
INITIATIVE P3 - Accelerate adoption of IBS, mechanisation and modern practices advantage across project life-cycle
SUB-INITIATIVE P3a - Drive scale of IBS adoption via public sector projects
PRODUCTIVITY
KPI P3-062
PROGRESS REPORT UNTIL Q2 2018
ANNUAL TARGET
2016 Weightage : 70% | 2017 Weightage : 30% | 2018 | 2019 | 2020
Harmonization of JKR and CIDB IBS component catalogue completed | Harmonized IBS component catalogue for Industry reference published |  |  | 
This KPI is under the purview of IWG10.
The JKR and CIDB IBS component catalogue on precast concrete components was harmonised and completed in 2016.
This catalogue was later published as “IBS Component Catalogue For Precast Concrete Building System (Revision 2017)” on 27 September 2017.
The catalogue produced by CIDB will be the basic reference for the design, detailing and manufacturing of IBS components. It aims to provide designers i.e Architects & Engineers and Quantity Surveyors (QS) key information and references, including the description, sizing and detailing of pre-cast concrete components.
The objectives of producing the catalogue are outlined as follows:
To assist the Architects as guide in the preparation of architectural drawings
To assist the Engineers in producing the tender drawings during the designing process
To assist the QS in providing the tender documents during the procurement process
To assist the manufacturers/suppliers in producing shop drawings
The pre-cast concrete components in the catalogue consist of these elements:
Structural elements covering the precast concrete beam, column, load-bearing wall panel and floor slab.
Non-structural elements covering the precast concrete non load-bearing wall and staircase
Connection details covering connections of column to base; pocket foundation; steel base plate; column to column; beam to column; beam to beam; slab to beam; slab to slab; slab to wall and wall to wall.
Other design considerations covering structural stability & integrity; floor diaphragm; fire rating; mechanical & electrical services and site management.
The IBS Catalogue For Precast Concrete Building System Revision 2017 was launched during the MIIE 2018 Official Opening on 28 March 2018.
This KPI is 100% completed.

## Slide 32
SPONSOR Datuk Ir Elias Ismail
OWNER Ahmad Farrin Mokhtar
OIC Mohd Idrus Din
KPI LEADER JKR/ CIDB
KPI DESCRIPTION 80% compliance to amended MOF Circular 1 PPK 1/2013 by 2018
INITIATIVE P3 - Accelerate adoption of IBS, mechanisation and modern practices advantage across project life-cycle
SUB-INITIATIVE P3a - Drive scale of IBS adoption via public sector projects
This KPI is under the purview of IWG10.
In 2008, the Ministry of Finance (MOF) issued a circular Surat Pekeliling Perbendaharaan Bil. 7 2008 (SPP Bil. 7 2008) to inform all Government Agencies to implement IBS in all public building projects worth RM10Mn and above and to achieve 70 IBS score.
IBS adoption for projects RM5mn and above
In 2016, JKR agreed in principle to broaden IBS adoption for projects RM5Mn and above. However MOF was in the opinion that adoption of IBS for public projects between RM5Mn to RM10Mn is encouraged (not mandated).
Study on non-compliance of IBS adoption in public projects worth RM10 Mn and above
IWG10 during its meeting dated 9 June 2017 agreed to include the above study as the annual target for 2017. The study was conducted by USAINS Holding Sdn Bhd beginning July 2017 and was completed on 30 October 2017. The study utilised data from ICU covering projects executed in 2010-2013, 2015 and 2016. The objectives of this study are:
To identify compliance and non-compliance of IBS adoption in the procurement of public sector building projects
To determine the causing factor towards a non-compliance of IBS adoption in public projects worth RM10Mn and above
To recommend viable improvements that can be made to ensure a full compliance of IBS adoption in all projects worth RM10Mn and above
The study found that the factors causing non compliance are as follows:
The contractors of PDP/PFI procured projects make their own discretion to decide whether to use IBS in their projects
Cost overrun may trigger budget constraints
Achievement of mandatory IBS score in design stage may not be achievable during construction
Insufficient expertise in designing and constructing IBS
Conventional design developed by consultants do not comply with available IBS components
Projects were situated in remote areas where IBS components are not accessible for transportation
Insufficient financial capacity of contractors due to high deposits required
Annual targets for 2018 – 2020 will be determined after MOF circular is issued to achieve the over-arching initiative of P3 i.e. accelerate the adoption of IBS, mechanisation and modern practices across project life-cycle.
A Technical Committee was formed to discuss on the requirement to broaden IBS adoption for Government Projects. The first meeting was held on 20 April 2018. MoF has issued a letter to ICUJPM with the instruction not to review the value for IBS implementation in Government project from RM10 Million to RM5 Million.
CITP IWG10 Bil. 5 dated on 8 June 2018 agreed to drop this KPI.
PRODUCTIVITY
KPI P3-063
PROGRESS REPORT UNTIL Q2 2018
ANNUAL TARGET
Note 2018-2020
Target to be determined after MOF Circular issued
2016 Weightage : 10% | 2017 Weightage : 40% | 2018 | 2019 | 2020
 |  | Weightage : 50% |  | 
JKR agreement to broaden IBS adoption for projects RM5mn and above secured. | Study on non-compliance of IBS adoption in public projects worth RM10 Mn and above |  |  | 

## Slide 33
SPONSOR Datuk Ir Elias Ismail
OWNER Ahmad Farrin Mokhtar
OIC Mohd Idrus Din
KPI LEADER KPKT/ CIDB
KPI DESCRIPTION 100% new Development Order in Greater Klang Valley for projects RM50 Mn and above achieved minimum 50 IBS Score by 2018
INITIATIVE P3 - Accelerate adoption of IBS, mechanisation and modern practices advantage across project life-cycle
SUB-INITIATIVE P3b - Drive scale of IBS adoption via private sector projects
PRODUCTIVITY
KPI P3-064
PROGRESS REPORT UNTIL Q2 2018
ANNUAL TARGET
2016 Weightage : 30% | 2017 Weightage : 30% | 2018 Weightage : 20% | 2019 Weightage : 20% | 2020
Criteria to mandate IBS in Private Sector established and approved by MNKT IBS criteria for new private sector projects announced by KPKT | PBTs in Greater Klang Valley agreement to adopt IBS criteria as a prerequisite for issuance of DO secured and implemented | KPKT Report on IBS adoption for private sector project published. Corrective action for non- compliance of IBS adoption proposed and implemented | KPKT Report on IBS adoption for private sector project published. Corrective action for non- compliance of IBS adoption proposed and implemented | 
This KPI is under the purview of IWG10.
Criteria to mandate IBS in Private Sector
A guideline to mandate IBS adoption in Private Sector for Projects worth RM50Mn and above to achieve a minimum 50 IBS Score was established and submitted to Ministry of Works in 2016. KPKT was to table the guideline to the MNKT for approval. MNKT Meeting held on 10 July 2017 approved the policy to mandate IBS adoption in Private Sector for Projects worth RM50Mn and above to achieve a minimum 50 IBS Score to be adopted via Development Order (DO) or Building Plan approval by PBTs. The policy was also agreed by the Mesyuarat Menteri-Menteri Besar & Ketua Menteri held on 10 October 2017.
In order for the policy to be implemented by the PBTs, it has to be passed in a state EXCO meeting chaired by the Menteri Besar. CIDB is currently putting up road shows to enlighten the PBTs on the implementation and execution of the above policy through engagements with the State Secretary. The road shows were executed to all states except Terengganu and Pulau Pinang. KPKT will issue a circular to all PBTs to enforce the IBS policy approved by MNKT.
CIDB had discussed with KPKT on 20 April 2018 to review the KPI for IBS implementation mechanism as well as draft the IBS state circular for PBT. This revised KPI was presented in IWG10 Meeting Bil. 5 dated 8 June 2018 and approved by the committee.
PBTs in Greater Klang Valley agreement to adopt IBS criteria as a prerequisite for issuance of DO
These Pihak Berkuasa Tempatan (PBT) or Local Authorities in Greater Klang Valley have been engaged as follows:
Dewan Bandaraya Kuala Lumpur (DBKL) – 17/10/2017
Perbadanan Putrajaya (PJC) – 17/10/2017
Majlis Bandaraya Petaling Jaya (MBPJ) – 18/05/2017
Majlis Bandaraya Shah Alam (MBSA)
Majlis Perbandaran Subang Jaya (MPSJ)
Majlis Perbandaran Kajang (MPKJ)
Majlis Perbandaran Selayang (MPS) - 19/01/2018
Majlis Perbandaran Klang (MPK)
Majlis Perbandaran Ampang Jaya (MPAJ)
Majlis Daerah Kuala Langat (MDKL)
IBS adoption had been agreed in principal by DBKL and MBPJ with further details to be refined at the implementation level.

## Slide 34
SPONSOR Datuk Ir Elias Ismail
OWNER Ahmad Farrin Mokhtar
OIC Mohd Idrus Din
KPI LEADER KPKT/ CIDB
KPI DESCRIPTION 100% new Development Order by identified Local Authorities in three states (Selangor, Johor & Pulau Pinang) for projects RM50Mn and above achieved minimum 50 IBS Score by 2020
INITIATIVE P3 - Accelerate adoption of IBS, mechanisation and modern practices advantage across project life-cycle
SUB-INITIATIVE P3b - Drive scale of IBS adoption via private sector projects
PRODUCTIVITY
KPI P3-065
PROGRESS REPORT UNTIL Q2 2018
ANNUAL TARGET
Weightage : 20%
2016 Weightage : 30% | 2017 Weightage : 30% | 2018 Weightage : 15% | 2019 Weightage : 15% | 2020 Weightage : 10%
Criteria to mandate IBS in Private Sector established and approved by MNKT IBS criteria for new private sector projects announced by KPKT | PBTs in three states agreement to adopt IBS criteria as a prerequisite for issuance of DO secured and implemented | KPKT Report on IBS adoption for private sector project in three states published. Corrective action for non- compliance of IBS adoption proposed and implemented | KPKT Report on IBS adoption for private sector project in three states published. Corrective action for non- compliance of IBS adoption proposed and implemented | KPKT Report on IBS adoption for private sector project in three states published. Corrective action for non- compliance of IBS adoption proposed and implemented
This KPI is under the purview of IWG10.
Criteria to mandate IBS in Private Sector
A guideline to mandate IBS adoption in Private Sector for Projects worth RM50Mn and above to achieve a minimum 50 IBS Score was established and submitted to Ministry of Work in 2016. KPKT was to table the guideline to the MNKT for approval. MNKT Meeting held on 10 July 2017 approved the policy to mandate IBS adoption in Private Sector for Projects worth RM50Mn and above to achieve a minimum 50 IBS Score to be adopted via Development Order (DO) or Building Plan approval by PBTs. The policy was also agreed by the Mesyuarat Menteri-Menteri Besar & Ketua Menteri held on 10 October 2017.
In order for the policy to be implemented by the PBTs, it has to be passed in a state EXCO meeting chaired by the Menteri Besar. CIDB is currently putting up road shows to enlighten the PBTs on the implementation and execution of the above policy through engagements with the State Secretary. The road shows were executed to all states except Terengganu and Pulau Pinang. KPKT will issue a circular to all PBTs to enforce the IBS policy approved by MNKT.
CIDB had discussed with KPKT on 20 April 2018 to review the KPI for IBS implementation mechanism as well as draft the IBS state circular for PBT. This revised KPI was presented in IWG10 Meeting Bil. 5 dated 8 June 2018 and approved by the committee.
PBTs in three states agreement to adopt IBS criteria as a prerequisite for issuance of DO
The 3 states identified were Selangor, Pulau Pinang and Johor. Pihak Berkuasa Tempatan (PBT) or Local Authorities in Selangor that had been engaged are as follows:
Majlis Daerah Hulu Selangor (MDHS)
Majlis Daerah Kuala Selangor (MDKS)
Majlis Daerah Sabak Bernam (MDSB) - 19/01/2018
Majlis Perbandaran Sepang (MPSepang)
The agreement from PBTs in Pulau Pinang and Johor Bahru have yet to be secured.

## Slide 35
SPONSOR Datuk Ir Elias Ismail
OWNER Ahmad Farrin Mokhtar
OIC Mohd Idrus Din
KPI LEADER CIDB
KPI DESCRIPTION At least 100 more new IBS component manufacturing plants established at various strategic locations by 2020
INITIATIVE P3 - Accelerate adoption of IBS, mechanisation and modern practices advantage across project life-cycle
SUB-INITIATIVE P3c - Propel IBS supply chain via economic mechanisms
This KPI is under the purview of IWG10.
In 2015, there are already 200 IBS component manufacturing plants producing various IBS components in existence.
In 2016, 27 new IBS component manufacturing plants producing 4 main components (precast concrete system, metal framing, innovative product and blockwork system) were established and registered in 7 states (Johor, Selangor, Sarawak, Pahang, Melaka, Kedah & Kelantan).
In 2017, 37 new IBS component manufacturing plants producing 5 main components (precast concrete system, metal framing, innovative product, formwork system and blockwork system) were established and registered in 8 states - Selangor (20), Johor (3), Pulau Pinang (1), Perak (1), N. Sembilan (3), Sarawak (4), Kedah (2) & Sabah (3).
A total of 96 out of 100 (as targeted until 2020) new IBS component manufacturers and suppliers have been registered.
To date, CIDB had registered a total of 296 IBS component manufacturing plants.
PRODUCTIVITY
KPI P3-066
PROGRESS REPORT UNTIL Q4 2017
ANNUAL TARGET
2016 Weightage : 20% | 2017 Weightage : 20% | 2018 Weightage : 20% | 2019 Weightage : 20% | 2020 Weightage : 20%
20 new IBS manufacturer registered | 20 new IBS manufacturer registered | 20 new IBS manufacturer registered | 20 new IBS manufacturer registered | 20 new IBS manufacturer registered
NO | IBS COMPONENTS | NEW IBS MANUFACTURINGPLANTS |  |  | 
 |  | 2016 | 2017 | 2018 (Q1) | 2018 (Q2)
1 | Precast Concrete System | 9 | 9 | 2 | 5
2 | Metal Framing | 9 | 11 | 4 | 4
3 | Innovative Product | 8 | 10 | 3 | 9
4 | Blockwork System | 1 | 3 | 0 | 0
5 | Formwork System | 0 | 4 | 1 | 4
SUB TOTAL: |  | 27 | 37 | 10 | 22
TOTAL |  | 96 |  |  | 

## Slide 36
SPONSOR Datuk Ir Elias Ismail
OWNER Ahmad Farrin Mokhtar
OIC Mohd Idrus Din
KPI LEADER CIDB
KPI DESCRIPTION At least 5,000 professionals (engineers, architects & quantity surveyors) trained to apply IBS and modular coordination from design phase by 2020
INITIATIVE P3 - Accelerate adoption of IBS, mechanisation and modern practices advantage across project life-cycle
SUB-INITIATIVE P3c - Propel IBS supply chain via economic mechanisms
This KPI is under the purview of IWG10.
Training in IBS takes 3 days covering 5 modules in these areas:
M01 – Pengenalan kepada IBS untuk bangunan
M02 – Sistem Koordinasi modular (MC)
M03 – Pengiraan skor IBS
M04 – Konsep rekabentuk sistem konkrit pra-tuang
M05 – Pengurusan projek IBS
Professionals trained in IBS and Modular Coordination (MC) :
The statistic on professionals trained are as follows :
Cumulatively 3,282 professionals (529 Architects, 2,160 Engineers & 593 QSs) out of 5,000 (as targeted until 2020) professionals were trained in IBS and Modular Coordination.
Directory of trained professionals published
The directory of certified IBS professionals as of September 2017 were published in the Orange Book by CIDB. It also comprised directories for:
registered IBS suppliers/manufacturers, distributors and on site precast concrete casting
IBS consultants
statistics of IBS contractors
PRODUCTIVITY
KPI P3-067
PROGRESS REPORT UNTIL Q2 2018
ANNUAL TARGET
2016 Weightage : 5% | 2017 Weightage : 30% | 2018 Weightage : 30% | 2019 Weightage : 30% | 2020 Weightage : 5%
250 professionals trained in IBS and MC Directory of trained professionals published | 1500 professionals trained in IBS and MC Directory of trained professionals published | 1500 professionals trained in IBS and MC Directory of trained professionals published | 1500 professionals trained in IBS and MC Directory of trained professionals published | 250 professionals trained in IBS and MC Directory of trained professionals published
NO | PROFESSIONALS | 2016 | 2017 | 2018 (Q1) | 2018 (Q2)
1 | Architect | 46 | 264 | 115 | 104
2 | Engineer | 201 | 1128 | 495 | 336
3 | Quantity Surveyor | 109 | 321 | 140 | 23
SUB TOTAL: |  | 356 | 1713 | 750 | 463
TOTAL |  | 3,282 |  |  | 

## Slide 37
SPONSOR Datuk Ir Elias Ismail
OWNER Ahmad Farrin Mokhtar
OIC Mohd Idrus Din
KPI LEADER MIDA
KPI DESCRIPTION At least two economic mechanisms to propel adoption of IBS introduced by 2017
INITIATIVE P3 - Accelerate adoption of IBS, mechanisation and modern practices advantage across project life-cycle
SUB-INITIATIVE P3c - Propel IBS supply chain via economic mechanisms
This KPI is under the purview of IWG10.
Economic Mechanism to Propel IBS Adoption
The first economic mechanism was a tax holiday for qualified local IBS manufacturers introduced in 2016.
There were two qualified manufacturers that had enjoyed the tax holiday incentive, one in 2016 and another in 2017.
The second economic mechanism proposed was an import duty exemption for heavy machinery and equipment. CIDB’s application was submitted to MOF on 14 April 2016. MOF requested for an impact study to be conducted to analyse the implementation to include productivity issues, machineries issues and revenue losses to the Government. The draft of the impact study was submitted to KKR on 9 August 2017. The findings of the study are as follows :
Loss to government income is not significant
Advanced countries no longer impose tax on machineries
Increase in capital expenditure on machineries will lead to productivity increase
On 5 December 2017, KKR requested for 3 issues to be addressed :
Focus on 5 machines i.e tower crane, gantry crane, crawler crane, overhead crane and mobile crane
Assurance that the incentives benefit the contractors not machineries rental companies
The necessity for tax exemption of the machineries since tax exemptions have been covered under FTA
The revised study on exemption of tax for heavy machineries and equipment related to IBS was completed and submitted to KKR on 12 Mac 2018.
Cost Benefit Analysis (CBA)
The Construction Research Institute of Malaysia (CREAM) was appointed by CIDB to conduct the CBA in Oct 2016 and the study was completed in Jun 2017. CBA means a procedure to estimate all the costs involved and the expected benefits of a business opportunity proposal. The study analyses four (4) Impacts of IBS implementation that is; a) Business Perspective, b) Socioeconomic and Political Perspective, c) Public Administration and Governance Perspective and d) Sustainability, Safety, and Health Perspective.
The study covers all building projects built from 2008 to 2016. The study concluded that with the assumption that all these projects had adopted 100% IBS, a 24% cost savings can be generated (RM14Bn against approximate total cost of work done of RM58Bn in 2008 and RM30.4Bn against approximate total cost of work done of RM125Bn in 2016). Based on the 4 main perspectives in the CBA, the study concluded that the monetisable benefits amounted to RM21.8Bn.
The report on CBA was published in 2017 as “CIDB Technical Report No.1117- Cost Benefit Analysis for Industrialised Building System (IBS) Industry in Malaysia”.
KKR is currently reviewing the Paper to MoF on the approval for exemption of tax for machineries and equipment related to IBS.
PRODUCTIVITY
KPI P3-068
PROGRESS REPORT UNTIL Q2 2018
ANNUAL TARGET
2016 Weightage : 40% | 2017 Weightage : 30% | 2018 | 2019 | 2020
 |  | Weightage : 30% |  | 
Tax Holiday incentive for new IBS manufacturing plants approved and implemented. Cost Benefit Analysis (CBA) for IBS developed Report on IBS Tax Holiday incentive recipients published. | Second Incentive on economic mechanism to propel IBS adoption proposed and submitted to MOF. Report on CBA for IBS & incentive recipients published |  |  | 
Note 2018-2020
Target to be determined after proposal on second incentive approved

## Slide 38
SPONSOR Datuk Ir Elias Ismail
OWNER Hj. Razuki Ibrahim
OIC Jasni Ismail
KPI LEADER JKR
KPI DESCRIPTION 40% of public project above RM100Mn use BIM level 2 by Q1 2019
INITIATIVE P4 - Roll out technology advantage across project life-cycle advantage across project life-cycle
SUB-INITIATIVE P4a - Facilitate BIM adoption in construction industry via regulation
PRODUCTIVITY
KPI P4-069
PROGRESS REPORT UNTIL Q2 2018
ANNUAL TARGET
2016 Weightage : 20% | 2017 Weightage : 20% | 2018 Weightage : 20% | 2019 Weightage : 40% | 2020
BIM Level 1 implemented at JKR level | BIM transformation fund for contractor & consultant secured from EPU BIM Level 2 implemented by JKR | Circular on BIM implementation for above 100mn project issued by JKR and MOF | 40% of public projects above RM100mn use BIM Level 2 | 
BIM Level 2 Implementation
Definition of BIM Level 2 - Sharing of object based models and data between two or more disciplines to create federated models.
By Q2 2018, the following JKR projects are using BIM Level 2 :-
Hospital Parit Buntar, Perak
Hospital Kemaman, Terengganu
Kompleks Endokrin Hospital Putrajaya
Politeknik Bagan Datuk, Perak
Politeknik Besut, Terengganu
Hospital Pasir Gudang
Hospital Kajang, Selangor
Hospital Pendang, Kedah
Current status : 33% of public projects above RM100mn use BIM Level 2.
Site visit by JKR to Brunsfield's projects to study BIM implementation was held on 9 March 2017. Later, a workshop with Brunsfield, professionals and related agencies such as BEM, LAM, PAM, IEM, MAMPU and MyIPO was held on 27 Nov 2017.
Circular On BIM Implementation For Projects Above RM100Mn
The above circular is still being drafted for further discussion with MOF.
This KPI is under the purview of IWG11.
Definition of BIM Level 1 - Single disciplinary use of object based 3D modelling within one discipline.
BIM Level 1 implementation
BIM Level 1 implemented by JKR in 2016 for the following projects :
Sekolah Kebangsaan Meru Raya, Ipoh, Perak
(Blok Akademik dan kantin)
SK Tanjung Minyak 2 Melaka (Blok Akademik)
Makmal Sains Kolej Mara Banting, Selangor
BIM Transformation Fund
In December 2017, CIDB had allocated a budget of RM1,068,050.00 for consultants and contractors involved in BIM’s project. A total of 25 companies have been selected to receive RM33,000 incentive in the form of 3 Autodesk AEC licenses valid for one year and 3 free training seats for related myBIM training programs. These 25 companies are from the following 5 public projects :
Hospital Kemaman
Kompleks Endokrin Putrajaya
Politeknik Bagan Datuk
Istana Raja Muda Perlis, Arau
ABM Johor
ABM Sabah
The recipients consists of contractor, architect, C&S and M&E and they had received the 3 Autodesk AEC licenses on 25 May 2018.

## Slide 39
SPONSOR Datuk Ir Elias Ismail
OWNER Hj. Razuki Ibrahim
OIC Jasni Ismail
KPI LEADER CIDB
KPI DESCRIPTION BIM Object Library developed by Q1 2017
INITIATIVE P4 - Roll out technology advantage across project life-cycle advantage across project life-cycle
SUB-INITIATIVE P4a - Facilitate BIM adoption in construction industry via regulation
This KPI is under the purview of IWG11.
BIM Object Library
MyBIM Library was envisioned since 2015 to facilitate and expedite the development of BIM models by design consultants. Components can be downloaded at no cost to the user as part of CIDBs initiative to facilitate and encourage the adoption of BIM by the industry.
Developed by CIDB E-Construct Services Sdn. Bhd. (a wholly owned subsidiary of CIDB Malaysia) since 2017, the enhanced version of the portal is accessible via www.mybimlibrary.my
The library is fully functioning and ready for use with a total of 6,829 components populated into the library. It comprised of 829 IBS and 6,000 Medical components, and is currently used to support the development of Level of Detail (LOD) for 300 models. The number of IBS components populated into the BIM Object library has surpassed the targeted 700.
A few manufactures have already expressed interest to populate the library with their products such as Honeywell International Sdn. Berhad (M&E products), Hauslife Furniture and Prihoda (M) Sdn. Bhd. (HVAC products).
myBIM Library was officially launched by Chief Executive of CIDB on 29 March 2018 during the BIM Day 2018 and myBIM Centre is actively promoting the library to increase awareness through nationwide BIM road tour and industry engagement programs.
500 Manufacturing components had been added and 1000 component will be added into BIM Library platform within 2018.
The BIM Library’s promotion will be held at these 3 big events :
International Architecture, Interior Design and Building Exhibition (ARCHIDEX) on 4 July 2018 at KLCC
Engineering Exhibition And Show (EES 2018) on 16 – 18 August 2018 at the MINES Convention Center
Strategic Alliance with Innovation & Human Capital Kuala Lumpur (IFAWPCA) on 12 – 16 Nov 2018 at KLCC
PRODUCTIVITY
KPI P4-070
PROGRESS REPORT UNTIL Q2 2018
ANNUAL TARGET
2016 Weightage : 20% | 2017 Weightage : 30% | 2018 Weightage : 20% | 2019 Weightage : 20% | 2020 Weightage : 10%
User Requirement for BIM Object Library rolled out | BIM Object Library completed 700 IBS components populated into BIM object library | 6000 hospital components populated into BIM Object Library | BIM IBS Object Library updated with 1000 new components | BIM IBS Object Library updated with 1000 new components

## Slide 40
SPONSOR Datuk Ir Elias Ismail
OWNER Hj. Razuki Ibrahim
OIC Jasni Ismail
KPI LEADER CIDB
KPI DESCRIPTION 1000 BIM Personnel Trained And Certified by Q4 2018
INITIATIVE P4 - Roll out technology advantage across project life-cycle advantage across project life-cycle
SUB-INITIATIVE P4b - Establish reference centre to support the development and adoption of BIM and modern methods
This KPI is under the purview of IWG11.
In order to support the development and adoption of BIM and modern methods, seven (7) BIM training modules were developed by CIDB Malaysia and endorsed by a panel of industry experts in 2016. Training courses offered by myBIM Centre and four (4) satellite centres are as follows:
BIM Concept & Theory
BIM Modelling of Architecture
BIM Modelling of Structure
BIM Coordinator Part 1
BIM Coordinator Part 2
BIM Manager 01
BIM Manager 02
The Mechanical, Electrical and Plumbing Module is completed and will be endorsed by ‘Jawatankuasa Teknikal Pembangunan Modul Latihan BIM ‘ on 16 July 2018.
Visit www.mybimcentre.com.my/product-category/training/bim-module-training/ for more information on duration, costs and pathway.
As of Q2 2018, 316 BIM personnel were trained. To-date, a total of 3,115 BIM personnel including professionals were trained since 2016.
PRODUCTIVITY
KPI P4-071
PROGRESS REPORT UNTIL Q2 2018
ANNUAL TARGET
2016 Weightage : 30% | 2017 Weightage : 30% | 2018 Weightage : 40% | 2019 | 2020
‘National BIM Training Module completed 300 BIM professional trained & certified | 300 BIM professional trained & certified | 400 BIM professional trained & certified | 300 BIM professional trained & certified | 300 BIM professional trained & certified
Courses | 2016 |  | 2017 |  | 2018 | 
 | Classes | Attended | Classes | Attended | Classes | Attended
BIM Concept & Theory | 13 | 308 | 9 | 184 | 8 | 208
BIM Modeller | 59 | 1130 | 58 | 1123 | 7 | 82
BIM Coordinator | 5 | 30 | 2 | 6 | 3 | 24
BIM Manager | 2 | 10 | 1 | 8 | 1 | 2
Total | 79 | 1478 | 70 | 1321 | 19 | 316

## Slide 41
SPONSOR Datuk Ir Elias Ismail
OWNER Hj. Razuki Ibrahim
OIC Jasni Ismail
KPI LEADER CIDB
KPI DESCRIPTION BIM Submission using 4 pilot projects for 4 selected PBT by Q1 2020
INITIATIVE P4 - Roll out technology advantage across project life-cycle advantage across project life-cycle
SUB-INITIATIVE P4b - Establish reference centre to support the development and adoption of BIM and modern methods
This KPI is under the purview of IWG11.
Agreement to Adopt BIM eSubmission by PBT
Four (4) PBTs agreed to adopt BIM e-Submission by 2017. They are Putrajaya Corporation (PJC), Majlis Bandaraya Petaling Jaya (MBPJ), Majlis Perbandaran Kangar (MPK) and Majlis Bandaraya Melaka Bersejarah (MBMB).
User Requirement Studies (URS)
By Q2 2018, URS for BIM based building design review and checking system have been completed for 4 PBTs which are PJC, MBPJ MPK and MBMB.
System Development
By Q2 2018, system development for all 4 PBTs have been completed and User Acceptance Test (UAT) is on-going.
System Operator Training
Seven (7) personnel from PJC were trained as system operator.
Pilot Project Roll-out
Four (4) residential projects (one from each PBT) will be identified and used for pilot implementation of BIM eSubmission by 2020.
National BIM eSubmission (NBeS) phase II for BOMBA is in progress and will be completed by end of 2019.
PRODUCTIVITY
KPI P4-072
PROGRESS REPORT UNTIL Q2 2018
ANNUAL TARGET
2016 Weightage : 10% | 2017 Weightage : 20% | 2018 Weightage : 20% | 2019 Weightage : 20% | 2020 Weightage : 30%
4 selected PBT agreement to adopt BIM e-submission (MBPJ, PJC, Melaka & Perlis ) secured | User requirement study for BIM based building design review & checking system completed for 2 PBTs BIM operators from selected 2 PBTs trained | BIM based building design review & checking system developed for selected 2 PBTs User requirement study for BIM based building design review & checking system completed for 2 more PBTs | Pilot project BIM Based Submission System on selected 2 PBTs launched BIM operator s for selected 2 PBTs trained BIM based building design review & checking system developed for 2 more PBTs | BIM Based Submission System operated by the selected 2 PBTs
Milestones | PJC | MBPJ | MPK | MBMB | BOMBA
Agreement to adopt BIM eSubmission | √ | √ | √ | √ | √
User Requirement Specification | √ | √ | √ | √ | 
System Development | √ | √ | √ | √ | 
System Operator Training | √ |  |  |  | 
Pilot Project Roll-out |  |  |  |  | 

## Slide 42
SPONSOR Datuk Ir Elias Ismail
OWNER Hj. Razuki Ibrahim
OIC Jasni Ismail
KPI LEADER JKR
KPI DESCRIPTION 5 Public Pilot Project Use BIM Level 3 by Q3 2020
INITIATIVE P4 - Roll out technology advantage across project life-cycle advantage across project life-cycle
SUB-INITIATIVE P4b - Establish reference centre to support the development and adoption of BIM and modern methods
This KPI is under the purview of IWG11.
BIM Level 3 is defined as the sharing and integration of several multi-disciplinary models and data using model servers or other cloud based technology.
National BIM Guide
This was completed in November 2016 covering aspects of BIM awareness, readiness and adoption. Copies of the BIM Guide can be downloaded from https://www.mybimcentre.com.my/knowledge-base/
BIM Procurement Specification (BPS)
JKR published the BPS in 2017 comprising of:
JKR BIM Requirement For Design & Build Projects
Manual Proses Kerja BIM JKR (Fasa Perancangan)
Manual Proses Kerja BIM JKR (Fasa Rekabentuk Awalan)
Manual Proses Kerja BIM JKR (Fasa Rekabentuk Terperinci)
JKR Software/Hardware Customization
In order to achieve BIM Level 3 environment, certain complementing softwares called plug-ins need to be used. The list of plug-ins software have been selected by JKR for every disciplines (ie: architectural, structural, mechanical & electrical). CIDB had assisted JKR to acquire the plug-ins to complement JKR’s current capacity.
JKR Projects for BIM Level 3
The following are JKR projects secured for BIM implementation :
  Politeknik Bagan Datuk (Project Design & Build)
  Hospital kemaman (Project Design & Build)
  Hospital Parit Buntar (project Convensional In House)
  Hospital Kajang (Project Design & Build)
  Hospital Pasir Gudang (Project Design & Build)
  Hospital Pendang (Project Design & Build)
  Hospital Kajang Selangor
  Hospital Pasir Gudang Johor
  Workshops with MAMPU, NACSA Majlis Keselamatan Negara ​​and Chief Government Security Officer (CGSO) will be held in Oct and Nov 2018 to discuss the use and application of cloud servers in BIM data management. Cloud-based data sharing proposals will be presented during the workshop.
BIM Operators For JKR Projects Trained
8 training sessions for JKR BIM operators has been scheduled in Q3 until Q4 2018 at MyBIM Centre to support BIM Level 3 implementation by JKR.
PRODUCTIVITY
KPI P4-073
PROGRESS REPORT UNTIL Q2 2018
ANNUAL TARGET
2016 Weightage : 20% | 2017 Weightage : 20% | 2018 Weightage : 20% | 2019 Weightage : 20% | 2020 Weightage : 20%
National BIM Guide completed | BIM Procurement Specification (JKR) rolled out Software/Hardware for JKR customized | JKR agreement to BIM 5 public projects secured BIM operators for JKR projects trained | BIM operators for JKR projects trained | BIM Level 3 adopted by 5 JKR projects
  Projects awarded
  Tender evaluation stage

## Slide 43
SPONSOR Datuk Ir Elias Ismail
OWNER Hj. Razuki Ibrahim
OIC Jasni Ismail
KPI LEADER CIDB
KPI DESCRIPTION MyBIM Centre established by Q2 2016
INITIATIVE P4 - Roll out technology advantage across project life-cycle advantage across project life-cycle
SUB-INITIATIVE P4b - Establish reference centre to support the development and adoption of BIM and modern methods
This KPI is under the purview of IWG11.
MyBIM Centre was established in March 2016 at ABM Wilayah Tengah. The main function of myBIM Centre is to provide affordable, high quality training for industry players. The centre aspires to become the BIM One-Stop Centre, offering BIM technical services to the industry.
The new MyBIM Centre has been relocated to Menara Sunway. The centre is now fully completed and was officiated by the Minister of Works on 20 November 2017. t is equipped with up-to-date facilities including large capacity training rooms and the latest BIM software and hardware. It is opened to the public on weekdays from 9.00am to 5.00pm.
As of today, several organisations have utilised the facilities offered at myBIM Centre that includes MRT Corp., 3D Tech Parametric Sdn. Bhd., Jabatan Kerja Raya, Gabungan Jurutera Perunding Bumiputra and many more. Enhancements are on-going with plans to deploy more BIM softwares.
MyBIM Centre Address:
Level 11, Sunway Putra Tower
Lot 100, Jalan Putra
50350 Kuala Lumpur.
Tel: 03 4040 0399
Visit www.mybimcentre.com.my for more information on myBIM Centre.
MyBIM Centre is also being supported by MyBIM Satellites (regional BIM reference centres) established at University Malaysia Pahang (UMP), University Malaysia Perlis (UniMAP), University Technology Malaysia (UTM) and University Malaysia Sabah (UMS). These satellites will serve the need to train and accredit more BIM personnel nationwide.
MyBIM Centre Strengthened
BIM Guides, BIM Malaysian Government Initiatives, magazines and BIM Adoption Report 2016 published to help enrich BIM resources for public references
3 new softwares added (Tekla, Primavera & Bentley)
This KPI is 100% completed.
PRODUCTIVITY
KPI P4-074
PROGRESS REPORT UNTIL Q2 2018
ANNUAL TARGET
2016 Weightage : 100% | 2017 | 2018 | 2019 | 2020
MyBIM Centre launched | myBIM Center’s role as national reference center strengthened | myBIM Center’s role as national reference center strengthened | myBIM Center’s role as national reference center strengthened | myBIM Center’s role as national reference center strengthened

## Slide 44
SPONSOR Datuk Ir Elias Ismail
OWNER Hj. Razuki Ibrahim
OIC Jasni Ismail
KPI LEADER CIDB
KPI DESCRIPTION Online Reference Center established by Q4 2017
INITIATIVE P4 - Roll out technology advantage across project life-cycle advantage across project life-cycle
SUB-INITIATIVE P4b - Establish reference centre to support the development and adoption of BIM and modern methods
This KPI is under the purview of IWG11.
MyBIM Centre web portal was completed on 18 May 2017 and will serve as an online reference centre. The portal is accessible via www.mybimcentre.com.my
The role of myBIM Portal is to promote the services provided at myBIM Centre such as BIM Studio, BIM Lab, Tehnology showcase and seminar hall.
The new and improved portal was commissioned recently and is now live via the same address.
This KPI is 100% completed.
PRODUCTIVITY
KPI P4-075
PROGRESS REPORT UNTIL Q2 2018
ANNUAL TARGET
2016 Weightage : 80% | 2017 Weightage : 20% | 2018 | 2019 | 2020
User Requirement Study on Online Reference Center completed | Online Reference Center launched and in operation |  |  | 

## Slide 45
SPONSOR Megat Kamil Azmi Megat Rus Kamarani
OWNER Haniza Soid Hamidi
OIC Mohd Jazlan Mohd Raffee
KPI LEADER CIDB
KPI DESCRIPTION At least 100 approved construction-related modules available online by Q4 2019
INITIATIVE P4 - Roll out technology advantage across project life-cycle advantage across project life-cycle
SUB-INITIATIVE P4c -Implement competency and learning management system
CMS is a comprehensive set of online tools for tracking, measuring and improving the competency of construction personnel. Competency for these three major categories of personnel have been identified :
‘Kompetensi Kemahiran Personel Binaan’
‘Kompetensi Penyeliaan & Pengurusan Personel Binaan’
‘Kompetensi Pengurusan Kontraktor’.
As of Q2 2018, a total of 120 construction related modules have been converted into e-learning format and approved by the respective Committees within CIDB. These modules are ready to be uploaded into the Competency Management System (CMS) once it is fully functional which is targeted towards the end of Q2 2019.
The first version of CMS will consist of 32 modules incorporating 142 functions which include training, competency monitoring & reporting, assessment, certification & accreditation, financial management and enforcement. Additional modules are being identified.
Once uploaded, the CMS will be accessible by the construction personnel for online trainings from anywhere, 24 hours a day, seven days a week. Progress of trainings will be tracked and competency level of personnel updated. While most modules are free some will be charged a nominal fee.
PRODUCTIVITY
KPI P4-076
PROGRESS REPORT UNTIL Q2 2018
ANNUAL TARGET
2016 Weightage : 35% | 2017 Weightage : 50% | 2018 Weightage : 10% | 2019 Weightage : 5% | 2020
35 construction related modules converted and approved | 65 construction related modules converted and approved | Another 20 construction related modules converted and approved | 120 converted and approved construction related modules uploaded into the CIMS beginning Q2 2019 | 

## Slide 46
SPONSOR Megat Kamil Azmi Megat Rus Kamarani
OWNER Haniza Soid Hamidi
OIC Mohd Jazlan Mohd Raffee
KPI LEADER CIDB
KPI DESCRIPTION CMS operational and at least 80% personnel profiles in all 25 trades uploaded by Q4 2020
INITIATIVE P4 - Roll out technology advantage across project life-cycle advantage across project life-cycle
SUB-INITIATIVE P4c -Implement competency and learning management system modern methods
PRODUCTIVITY
KPI P4-077
PROGRESS REPORT UNTIL Q2 2018
ANNUAL TARGET
2016 Weightage : 20% | 2017 Weightage : 15% | 2018 Weightage : 15% | 2019 Weightage : 20% | 2020 Weightage : 30%
Construction personnel profiles collected and updated | Construction personnel profiles collected and updated | Construction personnel profiles collected and updated | Construction personnel profiles collected and updated 20% of the personnel profiles uploaded into the CMS beginning Q2 2019 | Construction personnel profiles collected and updated 60% of the personnel profiles uploaded into the CMS by Q4 2020
Construction Personnel Profiles
Construction personnel profiles in all trades including the 25 skill trades as referred to Schedule 3 of CIDB Act (Act 520) will be collected and uploaded to CMS database by Q4 2020.
Until June 2018, 793,069 construction personnel profiles including 259,454 profiles belonging to the following occupational categories have been collected and updated.
All construction personnel profiles will be uploaded to the system database once CMS is fully operational.
Occupational Category | Local | Foreign | Total
Skills Worker | 69,169 | 3,517 | 72,686
Trainee | 81,234 | 14 | 81,248
Construction Project Manager | 82,199 | 3,063 | 85,262
Site Supervisor | 19,955 | 303 | 20,258
Total | 252,557 | 6,897 | 259,454

## Slide 47
SPONSOR Sr Sariah Abdul Karib
OWNER Sr Mohd Zaid Zakaria
OIC Sr Nazir Muhamad Nor
KPI LEADER CIDB
KPI DESCRIPTION 10,000 new users on myN3C portal registered by 2020 and 11 products on construction price and index published by 2020
INITIATIVE P5 - Enhance availability of strategic information via NCIIC
SUB-INITIATIVE P5a - Enhance price and cost information on industry resources
PRODUCTIVITY
KPI P5-078
PROGRESS REPORT UNTIL Q2 2018
ANNUAL TARGET
2016 Weightage : 20% | 2017 Weightage : 20% | 2018 Weightage : 20% | 2019 Weightage : 20% | 2020 Weightage : 20%
2,000 new users on myN3C portal registered myN3C portal launched | 2,000 new users on myN3C portal registered 7 products on construction price and index published in myN3C portal | 2,000 new users on myN3C portal registered 7 products on construction price and index published in myN3C portal | 2,000 new users on myN3C portal registered 7 products on construction price and index published in myN3C portal | 2,000 new users on myN3C portal registered 4new product on construction price and index published in myN3C portal
The benefits of the myN3C portal are :-
It serves as a guide and indicator of price and cost behavior
Supports policy formulation
Supports appraisal of industry performance
Enables business risk assessment and planning
Serves as input for projection of construction demand
Enables CIDB to provide advisory services
Impact of myN3C at National Level
Khazanah Research Institutes (KRI) had used data derived from myN3C Portal to publish the book on ‘Making Housing Affordable’.
Malaysia Competition Commission (MyCC) ) had used the data derived from myN3C Portal to publish the report on ‘Market Review of Building Materials in Construction Industry’ in 2017.
This KPI is under the purview of IWG12.
National Construction Cost Centre (myN3C)
The National Construction Cost Centre portal or myN3C is an online data bank for all construction related costs
as follows :-
Building materials price, labor wage rate, machinery hire rate, & equipment purchase
Cost indices pertaining to building materials, labour, machineries & equipment.
Construction costs indices for major building categories.
myN3C Users
Until June 2018, 12,000 unique users have registered as follows :
Contractors (5760, 48%)
Consultants (2520, 21%)
Developers (1440, 12%)
Others (2280, 19%)
On average, documents were downloaded 4000 times monthly.
myN3C Products
7 products on construction prices and indices have been published as follows :-
Building Materials Price
Labour Wage Rate
Machinery Hire Rate & Equipment Purchase Price
Building Materials Cost Index
Building Labour Cost Index
Machinery & Equipment Cost Index
Building Cost Index

## Slide 48
SPONSOR Sr Sariah Abdul Karib
OWNER Sr Mohd Zaid Zakaria
OIC Nazir Muhamad Nor
KPI LEADER CIDB
KPI DESCRIPTION Construction Cost Information on 60 models covering 18 categories published by Q3 2020
INITIATIVE P5 - Enhance availability of strategic information via NCIIC
SUB-INITIATIVE P5a - Enhance price and cost information on industry resources
This KPI is under the purview of IWG12.
60 Prototype Models
CIDB appointed RISM in 2016 to develop 60 prototype models of construction projects and these were completed in 2018. RISM developed 63 models covering 18 categories as follows:
Automation of Construction Cost Information (CCI) on the 60 Models
The automation process is 30% completed.
PRODUCTIVITY
KPI P5-079
PROGRESS REPORT UNTIL Q2 2018
ANNUAL TARGET
2016 Weightage : 35% | 2017 Weightage : 25% | 2018 Weightage : 15% | 2019 Weightage : 15% | 2020 Weightage : 10%
60 prototype models of construction project 50 % completed | 60 prototype models of construction project 100 % completed | 60 models of construction project & automation of construction cost information 50 % completed | 60 models of construction project & automation of construction cost information 100 % completed | Online Construction Cost Information Published
No | Categories | No. of Model(s)
1 | Office | 5
2 | Education | 6
3 | Health | 4
4 | Security | 1
5 | Mosque | 2
6 | Sports & Recreational Facilities | 2
7 | External Works | 1
8 | Residential | 12
9 | Hotel | 1
10 | Industrial | 7
No | Categories | No. of Model(s)
11 | Commercial | 15
12 | Parking | 1
13 | Highway & Road | 1
14 | Bridge | 1
15 | Jetty | 1
16 | Drainage, Irrigation & Flood Mitigation | 1
17 | Railways | 1
18 | Reclamation | 1
Total |  | 63

## Slide 49
SPONSOR Sr Sariah Abdul Karib
OWNER Sr Mohd Zaid Zakaria
OIC Nazir Muhamad Nor
KPI LEADER CIDB
KPI DESCRIPTION Public & Private Tender Price Indices published by Q3 2020
INITIATIVE P5 - Enhance availability of strategic information via NCIIC
SUB-INITIATIVE P5a - Enhance price and cost information on industry resources
This KPI is under the purview of IWG12.
Tender Price Index (TPI)
Tender Price Index (TPI) is to measure the movement of construction prices over time (in both private and public projects) by establishing a comparison between the level of pricing in a sample of project and a standard price base.
Methodology of TPI
CIDB had adopted the methodology of TPI from the Royal Institution of Chartered Surveyor (RICS) United Kingdom in developing the TPI for the local construction industry. The Malaysia methodology which requires the enhancement to the RICS TPI was successfully completed within 6 weeks on 14 October 2016.
Ready Reckoner (RR)
The Ready Reckoner is the standard price base that will be used to develop the TPI. Royal Institution of Surveyor Malaysia (RISM) was appointed on 12 Dec 2017 as the consultant to develop the RR and to prepare the TPI with a completion date of 12 Dec 2018 .The RR will be developed by taking into consideration the following factors :
Standard Method of Measurement 2 (SMM2)
The base year is 2016
The location base rate is in the Klang Valley area (KL and Selangor)
As of June 2018, the Ready Reckoner is 60% completed.
PRODUCTIVITY
KPI P5-080
PROGRESS REPORT UNTIL Q2 2018
ANNUAL TARGET
2016 Weightage : 25% | 2017 Weightage : 15% | 2018 Weightage : 15% | 2019 Weightage : 35% | 2020 Weightage : 10%
Methodology of Tender Price Index completed | Ready Reckoner (RR) 30% completed | Ready Reckoner (RR) 100% completed | Automation of Tender Price Index completed | Online Tender Price Index published

## Slide 50
SPONSOR Sr Sariah Abdul Karib
OWNER Sr Mohd Zaid Zakaria
OIC Nazir Muhamad Nor
KPI LEADER CIDB
KPI DESCRIPTION Lifecycle Costing Information covering residential, commercials and highways published by Q3 2020
INITIATIVE P5 - Enhance availability of strategic information via NCIIC
SUB-INITIATIVE P5a - Enhance price and cost information on industry resources
This KPI is under the purview of IWG12.
Life Cycle Costing (LCC)
LCC is an economic assessment that covers the total cost of an asset which converts initial and future costs including maintenance, operation and disposal costs throughout its life span to the present year. The study focuses on the LCC at the project level for selected construction projects, namely highway, social housing and office building.
Study on Proposal on Management of LCC Data
MCM Value was appointed to conduct the Life Cycle Costing Study and the study was completed on 15 Sep 2017. The LCC study was presented and endorsed at the IWG-12 meeting on 29 Dec 2017. The recommendations of the study are as follows :
Greater awareness and commitment from authorities for LCC data collection
CIDB will champion the preparation of National LCC Guide
More advanced study at elemental and component level to be pursued by CIDB
CIDB to regulate the LCC requirements to be submitted by facility management and maintenance contractors as part of their license renewal
CIDB to spearhead the possibility of enacting an Act of Parliament that requires the assets of certain value to have LCC database
Automation of LCC
The LCC automation system is at 30% progress and ready for tendering process.
PRODUCTIVITY
KPI P5-081
PROGRESS REPORT UNTIL Q2 2018
ANNUAL TARGET
2016 Weightage : 20% | 2017 Weightage : 20% | 2018 Weightage : 30% | 2019 Weightage : 20% | 2020 Weightage : 10%
Study on the Proposal for Management of Data Life Cycle Costing (LCC) for Construction Projects in Malaysia15% completed | Study on the Proposal for Management of Data Life Cycle Costing (LCC) for Construction Projects in Malaysia 100% completed | Automation of LCC 50% completed | Automation of LCC 100% completed | Online LCC published

## Slide 51
SPONSOR Sr Sariah Abdul Karib
OWNER Sr Mohd Zaid Zakaria
OIC Nazir Muhamad Nor
KPI LEADER CIDB
KPI DESCRIPTION Labour and Plant Constant covering 4 major trade and type of plants published by Q3 2020
INITIATIVE P5 - Enhance availability of strategic information via NCIIC
SUB-INITIATIVE P5a - Enhance price and cost information on industry resources
This KPI is under the purview of IWG12.
Labour & Plant Constant (LPC)
LPC provides basic information for manpower and will be used as plant planning and a reference to gauge the efficiency of labour & plant constant in the building and civil works. It is aimed at achieving higher productivity as well as cost saving and maximizing margin. LPC facilitates the comparison and analyzing of project performance against the industry norms. At the same time, it also assists in rectifying or mitigating the problems as they exist.
Development of LPC
A technical committee has been established, chaired by JKR with members drawn from the industry, including MBAM, RISM, JUBM, UTM, UNITAR, UITM, UM and CIDB to steer the development of the LPC.
KH Alliance was appointed on the 6 Dec 2017 to develop the LPC for a period of 13 months to be completed by Jan 2019.
Until June 2018, the progress of the LPC development is 25%. The pilot test was done for the high rise apartment project for labour productivity in 3 trades for suspended floor consisting of concreting works, formwork and steel reinforcement works. In cooperation with JKR and the public sector, about 10 sites had been identified as case studies for data collection and analysis. The sites are in Putrajaya, N. Sembilan, Selangor Johor, Kuala Lumpur and Penang.
PRODUCTIVITY
KPI P5-082
PROGRESS REPORT UNTIL Q2 2018
ANNUAL TARGET
2016 | 2017 Weightage : 20% | 2018 Weightage : 20% | 2019 Weightage : 50% | 2020 Weightage : 10%
 | Methodology for Labour & Plant Constant 30% completed | Methodology for Labour & Plant Constant 100% completed | Labour & Plant Constant on Site Studies 50% completed | Labour & Plant Constant on Site Studies 100% completed Labour & Plant Constant Published

## Slide 52
SPONSOR Sr Sariah Abdul Karib
OWNER Sr Mohd Zaid Zakaria
OIC Che Saliza Che Soh
KPI LEADER CIDB
KPI DESCRIPTION Awarded and prospective projects to be published online annually beginning 2018
INITIATIVE P5 - Enhance availability of strategic information via NCIIC
SUB-INITIATIVE P5b - Enhance awareness and certainty on upcoming construction demand
This KPI is under the purview of IWG13 and serves as one of the head of contents under KPI P5-085 on National Construction Industry Information Centre (NCIIC).
Approval From Central Agencies
The Economic Planning Unit (EPU) has agreed to share the annual aggregated data on government construction projects in social, security, administration and economic sectors. The aggregated data was submitted by the EPU regularly since 2016 for CIDB analysis.
Jabatan Kerajaan Tempatan (JKT) allows access to information on approved private construction projects with ‘Kebenaran Merancang (KM)’. This data is also analysed by CIDB.
JKT during technical meeting on 6 March 2018 agreed to integrate information on private upcoming projects with ‘Kebenaran Merancang (KM)’ from JKT’s One Stop Centre Portal (OSC) to NCIIC Portal. CIDB was requested to write officially to Director General, JKT for this purpose. A letter dated 14 March was sent to this effect. JKT had decided to get all state secretary office view on CIDB’s proposal for the integration and publication of private upcoming projects with ‘Kebenaran Merancang’ (KM) under each state in NCIIC Portal. A letter dated 12 April 2018 was issued by JKT to the state secretary office to this effect.
Data analytics on Construction Projects Awarded Nationwide
Information on construction projects awarded are published quarterly by CIDB in the Construction Quarterly Statistical Bulletin. The information is accessible from http://www.cidb.gov.my/index.php/my/maklumat-pembinaan/statistik-industri-pembinaan/buletin-statistik-pembinaan-suku-tahunan
Data analytics on construction projects awarded nationwide are published annually by CIDB in Chapter 2 of the Construction Industry Review and Prospects. The data analytic covers registration of construction projects according to categories, location, grades of contractors, types of work, contract size and projects awarded to foreign contractors. The data analytic is accessible from http:/www.cidb.gov.my/index.php/my/bidang-utama/ekonomi-pembinaan/penerbitan-statistik-dan-permintaan-pembinaan
The analysis on data for construction projects awarded in 2017 until Q1 2018 is being finalised with 70% completion.
PRODUCTIVITY
KPI P5-083
PROGRESS REPORT UNTIL Q2 2018
ANNUAL TARGET
2016 Weightage : 60% | 2017 Weightage : 10% | 2018 Weightage : 20% | 2019 Weightage : 5% | 2020 Weightage : 5%
Approval from central agencies on data sharing and data types secured Data analytics on construction projects awarded nationwide published | Data analytics on construction projects awarded nationwide published | Data analytics on prospective private construction demand published Data analytics on construction projects awarded nationwide published | Data analytics on prospective private construction demand published Data analytics on construction projects awarded nationwide published | Data analytics on prospective private construction demand published Data analytics on construction projects awarded nationwide published

## Slide 53
SPONSOR Sr Sariah Abdul Karib
OWNER Sr Mohd Zaid Zakaria
OIC Che Saliza Che Soh
KPI LEADER CIDB
KPI DESCRIPTION Construction demand on 8 major materials and workers in 7 trades to be published online annually beginning 2019
INITIATIVE P5 - Enhance availability of strategic information via NCIIC
SUB-INITIATIVE P5b - Enhance awareness and certainty on upcoming construction demand
This KPI is under the purview of IWG13 and serves as one of the head of contents under KPI P5-085 on National Construction Industry Information Centre (NCIIC).
Projection for 8 major materials and 7 trades of workers demand is generated through an automation system called Projection of Construction Demand (myPROJEXIS). The myPROJEXIS has been developed and used by CIDB since March 2016. The Manual for projection of construction demand describes the formula to calculate the upcoming demand for major materials and workers trade. The manual can be used as a guide in manually projecting the construction demand. The 8 major material and 7 trades of workers are as follows :
The projection covers the following categories:
Data Analytics on Projection of Materials Demand
Currently, the Projection for Construction and Material Demand for 2017 and 2018 has been published for internal use.
Data preparation on construction projects awarded for myPROJEXIS report is being updated.
Study on Workers Demand
Initial discussion with 3 potential quantity surveyor (QS) consultants was held in January and March 2018. They were requested to propose their methodology in this regard. The objective of the study is to develop workers constant projection of its demand according to different types of construction element, duplication of works, and workers trade.
Terms of Reference (TOR) for ‘Kajian Pembangunan Profil Pekerja dalam Industri Pembinaan’ was finalised on 25 June 2018. Request for Quotation (RFQ) will be issued in first week of July 2018.
PRODUCTIVITY
KPI P5-084
PROGRESS REPORT UNTIL Q2 2018
ANNUAL TARGET
2016 Weightage : 40% | 2017 Weightage : 25% | 2018 Weightage : 10% | 2019 Weightage : 15% | 2020 Weightage : 10%
Manual and system on projection of construction demand validated Interim projection on materials demand published | Projection on materials demand validated and published | Data analytics on projection on materials demand published 40% study on workers demand completed | Data analytics on projection on materials demand published 100% study on workers demand completed Interim projection on workers demand published | Data analytics on projection on materials and workers demand published
8 major materials: Steel reinforcement Ready mixed concrete Plywood Bricks Paint Sand (finishes) Glass Cement (finishes) | 7 trades of worker: Bricklayer Concretor Steel barbender Carpenter (formwork) Painter Plasterer General worker

## Slide 54
This KPI is under the purview of IWG13.
National Construction Industry Information Centre (NCIIC)
NCIIC aims to make available strategic information on construction industry through integration with different sources of information. The information released can be used to facilitate policy formulation, strategic planning, investment decision, scientific research and forecasting on matters related to the construction industry.
NCIIC framework with 16 head of contents approved are as follows:
Construction Projects (Domestic & Abroad) Contractors Construction Personnel Construction Professionals Construction Products and Material Manufacturer Construction Ratings (SHASSIC & QLASSIC) Sustainable Building Ratings (MyCREST) Industrialised Building System (IBS) Trade Agreement MyCESMM Construction Cost & Prices Upcoming Construction Projects Projection of Construction Demand Construction Industry Review and Prospects Decided Construction Cases Publication | 
SPONSOR Sr Sariah Abdul Karib
OWNER Sr Mohd Zaid Zakaria
OIC Che Saliza Che Soh
KPI LEADER CIDB
KPI DESCRIPTION NCIIC portal established with 16 construction related data integrated and updated quarterly by 2018
INITIATIVE P5 - Enhance availability of strategic information via NCIIC
SUB-INITIATIVE P5c - Integrate construction related data into National Construction Industry Information Centre (NCIIC)
PRODUCTIVITY
KPI P5-085
PROGRESS REPORT UNTIL Q2 2018
ANNUAL TARGET
2016 Weightage : 20% | 2017 Weightage : 30% | 2018 Weightage : 30% | 2019 Weightage : 10% | 2020 Weightage : 10%
NCIIC framework with 16 head of contents approved. | Vendor to develop portal appointed 30% development of NCIIC portal completed | 100% development of NCIIC portal completed NCIIC portal and CIMS full integrated 16 of 16 NCIIC content published | Periodic portal and content maintenance carried out Promotion activities to enhance usage of portal conducted 5,000 unique portal users registered | Periodic portal and content maintenance carried out Promotion activities to enhance usage of portal conducted 5,000 unique portal users registered

## Slide 55
SPONSOR Sr Sariah Abdul Karib
OWNER Sr Mohd Zaid Zakaria
OIC Che Saliza Che Soh
KPI LEADER CIDB
KPI DESCRIPTION NCIIC portal established with 16 construction related data integrated and updated quarterly by 2018
INITIATIVE P5 - Enhance availability of strategic information via NCIIC
SUB-INITIATIVE P5c - Integrate construction related data into National Construction Industry Information Centre (NCIIC)
PRODUCTIVITY
KPI P5-085
PROGRESS REPORT UNTIL Q2 2018
Development of NCIIC Portal
Zanko Sdn Bhd, the vendor to develop NCIIC portal was appointed on 6 June 2017 and development is expected to be completed in May 2018. The development is being monitored by Technical Committee (TC) and Steering Committee (SC) headed by CIDB.
To date, the portal development progress is 76% with the following achievements:
Proof of Concept (POC) for Content Management System (CMS) endorsed by TC on 27 October 2017.
User Requirement Study (URS) framework endorsed by TC on 9 October 2017.
System Requirement Specification (SRS) was endorsed by TC on 6 November 2017.
System Database Design (SDD) with reviews by CIDB’s IT Division was endorsed by TC on 27 December 2017.
User Acceptance Test (UAT) 1 of 3 involving 4 modules (Trade Agreement, Decided Construction Cases, Upcoming Construction Demand and Construction Economic Report) was held on 21 December 2017 .
Preliminary Acceptance Test (PAT) 1 of 3 involving 4 modules was held on 15 January 2018
User Acceptance Test (UAT) 2.1 of 3 involving 2 modules (FAQ, Report Request) was held on 22 February 2018.
TC Meeting No. 3 on physical and financial progress was held on 8 March 2018.
MyCESMM and Construction Projects Module data format confirmed on 9 March 2018.
Access to Production Server of Centralised Information Management System (CIMS) for Projects, Contractors, Construction Personnel and Enforcement along with Portal MyCREST and IBS was granted on 19 March 2018.
Proposed portal design with 3 options was presented to Superintending Officer on 29 March 2018.
First phase testing on manual data upload and report generating for public and internal user.
Confirmation on portal design (fonts and colour scheme), layout and logo has been finalised on 6 June 2018.
Module development :
i. Construction Professionals:
Board of Engineers Malaysia (BEM) has given the engineering firms data, in forms of excel directory to CIDB.
Board of Quantity Surveyor Malaysia (BQSM) is pending for the permission from the BQSM’s Technical Committee.
LAM refused to integrate after several discussion and letters exchanged. It was proposed to link NCIIC Portal to LAM’s website for information on architects registration.
  ii. Construction Products and Material Manufacturer Module:
  Confirmation on data format for manual upload on 8 May 2018.
  Integration between NCIIC database and Certification of Local Construction Product & Material (CCPM) database completed on 4 June 2018.
  iii. Construction Rating Module (SHASSIC & QLASSIC) Module:
    User Acceptance Test (UAT) on 24 April 2018.
  15. Statistics for 13 modules are ready in the NCIIC Portal and being tested internally. These modules are:
Construction Projects (Domestic & Abroad) Contractors Construction Personnel Sustainable Building Ratings (MyCREST) Industrialised Building System (IBS) Trade Aggrement MyCESMM | viii. Construction Cost & Prices Upcoming Construction Projects Projection of Constrction Demand ConstructionIndustry Review and Prospects Decided Construction Cases Publication

## Slide 56
SPONSOR Sr Sariah Abdul Karib
OWNER Sr Mohd Zaid Zakaria
OIC Che Saliza Che Soh
KPI LEADER CIDB
KPI DESCRIPTION Construction Industry appraisal (Construction Industry Review & Prospect) published annually beginning 2016
INITIATIVE P5 - Enhance availability of strategic information via NCIIC
SUB-INITIATIVE P5c - Integrate construction related data into National Construction Industry Information Centre (NCIIC)
This KPI is under the purview of IWG13 and serves as one of the head of contents under KPI P5-085 on National Construction Industry Information Centre (NCIIC).
Construction Industry Review & Prospects is structured into 5 chapters with 4 standard chapters (Chapter 1 to Chapter 4) and a special chapter (Chapter 5) as follows:
Chapter 1: Malaysian Economy at a Glance
Chapter 2: Construction Projects, Contractors and Personnel
Chapter 3: Price, Wage and Hire Rates
Chapter 4: Construction Industry Prospect
Chapter 5: Focus Topic (Special chapter on the current construction industry and the theme of this chapter changes from year to year)
Construction Industry Review & Prospects is published annually by CIDB since 2016 and accessible via http://www.cidb.gov.my/index.php/my/bidang-utama/ekonomi-pembinaan/penerbitan-statistik-dan-permintaan-pembinaan.
The focus topic for Chapter 5 of the previous publications are as follows:
Construction Industry Review & Prospect 2015/2016 – Liberalisation of Construction Services.
Construction Industry Review & Prospect 2016/2017 – Competency Development in the Malaysian Construction Industry.
Construction Industry Review & Prospects 2017/2018
Structure of contents for Chapter 1 to 4 is confirmed.
Chapter 1: Malaysian Economy at a Glance - data preparation is completed
Chapter 2: Construction Projects, Contractors and Personnel - Information on category, subcategory and products in construction projects 2017 is being updated. Data on construction projects awarded until Q1 2018 is being updated with 70% completion.
Chapter 3: Data preparation for year 2015 until 2017 is being generated, filtered and arranged with 30% completion.
Chapter 4: Data preparation is being updated with 50% completion.
Chapter 5: Topic has been confirmed on IBS.
PRODUCTIVITY
KPI P5-086
PROGRESS REPORT UNTIL Q2 2018
ANNUAL TARGET
2016 Weightage : 20% | 2017 Weightage : 20% | 2018 Weightage : 20% | 2019 Weightage : 20% | 2020 Weightage : 20%
Construction Industry Review & Prospect 2015/2016 published | Construction Industry Review & Prospect 2016/2017 published | Construction Industry Review & Prospect 2017/2018 published | Construction Industry Review & Prospect 2018/2019 published | Construction Industry Review & Prospect 2019/2020 published

## Slide 57
SPONSOR Sr. Ida Zuraida Mohd Yusoff
OWNER Sr Azizah Md Yusoff
OIC Mohd Azmi Dzulkifli
KPI LEADER CIDB
KPI DESCRIPTION 7,500 Bumiputera contractors trained under Continuous Contractor Development Programme (CCD) per year (total of 37,500 by 2020)
INITIATIVE P6 - Advance SME Bumiputera capacity and capability-building
SUB-INITIATIVE -
This KPI is under the purview of IWG14.
Bumiputera contractors are required to be trained under Continuous Contractor Development Programme (CCD) in the areas of technical, managerial and financial. Each training day represents 10 CCD points and a maximum of 40 CCD points are awarded for training of more than 4 days. These CCD points are essential for renewal of contractor’s registration.
As of Q2 2018, 3,615 contractors had been trained against the target of 7,500 for 2018. A total of 32,065 contractors had been trained since 2016. The following statistic were recorded for Bumiputera Contractors trained under CCD based on states :
PRODUCTIVITY
KPI P6-088
PROGRESS REPORT UNTIL Q2 2018
ANNUAL TARGET
2016 Weightage : 20% | 2017 Weightage : 20% | 2018 Weightage : 20% | 2019 Weightage : 20% | 2020 Weightage : 20%
7,500 Bumiputra contractors trained under CCD | 7,500 Bumiputra contractors trained under CCD | 7,500 Bumiputra contractors trained under CCD | 7,500 Bumiputra contractors trained under CCD | 7,500 Bumiputra contractors trained under CCD
NO | STATE | BUMIPUTERA CONTRACTORS TRAINED |  | 
 |  | 2016 | 2017 | 2018 (Q2)
1 | Johor | 883 | 909 | 256
2 | Melaka | 367 | 542 | 145
3 | Negeri Sembilan | 754 | 879 | 134
4 | Selangor & Kuala Lumpur | 2,886 | 2,764 | 1,213
5 | Perak | 796 | 825 | 196
6 | Kedah | 645 | 673 | 226
7 | Pulau Pinang | 1,582 | 1,484 | 315
8 | Perlis | 175 | 239 | 28
9 | Pahang | 668 | 794 | 164
10 | Terengganu | 432 | 474 | 127
11 | Kelantan | 1,189 | 1,306 | 232
12 | Sarawak | 2,598 | 2,872 | 346
13 | Sabah | 866 | 848 | 233
SUB TOTAL: |  | 13,841 | 14,609 | 3,615
TOTAL |  | 32,065 |  | 

## Slide 58
SPONSOR Sr Ida Zuraida Mohd Yusoff
OWNER Sr Azizah Md Yusoff
OIC Mohd Azmi Dzulkifli
KPI LEADER CIDB
KPI DESCRIPTION 900 Bumiputera contractors trained to become Facility Management Contractors by 2020
INITIATIVE P6 - Advance SME Bumiputera capacity and capability-building
SUB-INITIATIVE -
This KPI is under the purview of IWG14.
Bumiputera contractors are given the opportunity to be trained in Facilities Management (FM) to enable them to be registered as Facilities Management Contractor (FMC). Only the owner or the director of the company are allowed to be trained. At the end of the training programme which consists of 13 Learning Packages (LP), the company will be awarded with Sijil Kecekapan Pengurusan (SKP) as a registration requirement with CIDB under two (2) specialization;
FM01 General Building & Infrastructure Facilities
FM02 Healthcare Facilities
As of Q2 2018 , 78 contractors against the target of 200 in 2018 have been successfully trained in FM.
PRODUCTIVITY
KPI P6-089
PROGRESS REPORT UNTIL Q2 2018
ANNUAL TARGET
2016 Weightage : 12% | 2017 Weightage : 22% | 2018 Weightage : 22% | 2019 Weightage : 22% | 2020 Weightage : 22%
Training module completed 100 Bumiputra contractors trained in FM | 200 Bumiputra contractors trained in FM | 200 Bumiputra contractors trained in FM | 200 Bumiputra contractors trained in FM | 200 Bumiputra contractors trained in FM
NO | SPECIALIZATION | NO. OF BUMIPUTERA CONTRACTORS TRAINED |  | 
 |  | 2016 | 2017 | 2018 (Q2)
1 | FM01 General Building & Infrastructure Facilities | 139 | 274 | 78
2 | FM02 Healthcare Facilities | - | - | -
SUB TOTAL |  | 139 | 274 | 78
TOTAL |  | 491 |  | 

## Slide 59
SPONSOR Sr Ida Zuraida Mohd Yusoff
OWNER Sr Azizah Md Yusoff
OIC Mohd Azmi Dzulkifli
KPI LEADER CIDB
KPI DESCRIPTION 2,500 Bumiputera IBS contractors trained per year
INITIATIVE P6 - Advance SME Bumiputera capacity and capability-building
SUB-INITIATIVE -
This KPI is under the purview of IWG14.
Bumiputera contractors are given the opportunity to be trained in Industrialised Building System (IBS) to enable them to be registered as IBS Contractor. Only the owner or the director of the company are allowed to be trained. At the end of the training programme which consists of 10 Learning Packages (LP), the company will be awarded with Sijil Kecekapan Pengurusan (SKP) as a registration requirement with CIDB under these four (4) specialisations :
B01 – IBS : Prefabricated concrete system
B19 – IBS : Formwork system
B22 – IBS : Block system
B23 – IBS : Timber framing system
The following table shows the statistics of G1-G7 Bumiputera contractors trained in IBS covering six (6) IBS systems.
As of Q2 2018, another 665 G1-G7 Bumiputera contractors were trained in IBS against the target of 2,500 in 2018.
PRODUCTIVITY
KPI P6-090
PROGRESS REPORT UNTIL Q2 2018
ANNUAL TARGET
2016 Weightage : 20% | 2017 Weightage : 20% | 2018 Weightage : 20% | 2019 Weightage : 20% | 2020 Weightage : 20%
2,500 Bumiputra contractors trained in IBS | 2,500 Bumiputra contractors trained in IBS | 2,500 Bumiputra contractors trained in IBS | 2,500 Bumiputra contractors trained in IBS | 2,500 Bumiputra contractors trained in IBS
NO | IBS SYSTEM | NO. OF BUMIPUTERA CONTRACTORS TRAINED |  | 
 |  | 2016 | 2017 | 2018 (Q2)
1 | Precast System | 952 | 1,127 | 287
2 | Steel Frame System | - | - | 164
3 | Timber Frame System | - | - | -
4 | Formwork System | 138 | 76 | 68
5 | Block System | 1,964 | 2,059 | 146
6 | Innovative System | - | - | -
SUB TOTAL: |  | 3054 | 3262 | 665
TOTAL |  | 6981 |  | 

## Slide 60
SPONSOR Sr Ida Zuraida Mohd Yusoff
OWNER Sr Azizah Md Yusoff
OIC Mohd Azmi Dzulkifli
KPI LEADER CIDB
KPI DESCRIPTION 700 Bumiputera contractors trained in specialist trade per year (2017-2020)
INITIATIVE P6 - Advance SME Bumiputera capacity and capability-building
SUB-INITIATIVE -
This KPI is under the purview of IWG14.
Bumiputera contractors are given the opportunity to be trained in specialized trades/areas, either to enhance their knowledge and capability, or to enable them to be registered as a specialist contractor. Existing companies who have already registered with CIDB may send their suitable personnel to attend the training programme . However, for new contractors, only the owners or the directors of the companies are allowed to be trained. At the end of the training programme, the company/ personnel will be awarded either with a Sijil Kecekapan Pengurusan (SKP) or Sijil Kehadiran/ Pencapaian.
Specialist Trade Training
As of June 2018, 472 Bumiputera contractors against the target of 700 have been trained in the following areas :
PRODUCTIVITY
KPI P6-091
PROGRESS REPORT UNTIL Q2 2018
ANNUAL TARGET
2016 Weightage : 4% | 2017 Weightage : 24% | 2018 Weightage : 24% | 2019 Weightage : 24% | 2020 Weightage : 24%
6 specialist trades identified and approved by IWG14 6 specialist trades training module rolled out | 700 Bumiputra contractors trained in specialist trade | 700 Bumiputra contractors trained in specialist trade | 700 Bumiputra contractors trained in specialist trade | 700 Bumiputra contractors trained in specialist trade
Specialization / Area | Existing Company |  | New Company | 
 | SKP | Sijil Kehadiran/ Pencapaian. | SKP | Sijil Kehadiran/ Pencapaian.
BuiIding Information Modelling (BIM) |  | √ |  | √
Maintenance, Refurbishment and Operation (MRO) |  | √ |  | √
Piling Works (B05) |  | √ | √ | 
Demolition Work (B26) |  | √ | √ | 
Lifts & Escalators (M03) |  | √ | √ | 
Hospital Building Works (B29) |  | √ | √ | 
Specialization / Area | 2017 | 2018 (Q2)
Building Information Modelling (BIM) | 410 | 326
Piling Works (B05) | 105 | 40
Demolition Work (B26) | 76 | 70
Hospital Building Works (B29) | 114 | 36
Total | 705 | 472

## Slide 61
SPONSOR Sr Ida Zuraida Mohd Yusoff
OWNER Sr Azizah Md Yusoff
OIC Mohd Azmi Dzulkifli
KPI LEADER CIDB
KPI DESCRIPTION 1,250 Bumiputera Entrepreneurs trained per year (2017-2020)
INITIATIVE P6 - Advance SME Bumiputera capacity and capability-building
SUB-INITIATIVE -
This KPI is under the purview of IWG14.
Bumiputera entrepreneurs refer to both existing contractors/ other construction industry players and young graduates/ youth aspiring to become one. CIDB with the collaboration of other interested organizations such as MRT Corp., BPKU, PUNB and local manufacturers has embarked on several programmes to develop existing/ future Bumiputera entrepreneurs.
Bumiputra Contractors Trained In Entrepreneurship
As of Q2 2018, 951 Bumiputera against the target of 1,250 have been trained in entrepreneurship in the following categories :
PRODUCTIVITY
KPI P6-092
PROGRESS REPORT UNTIL Q2 2018
ANNUAL TARGET
2016 Weightage : 4% | 2017 Weightage : 24% | 2018 Weightage : 24% | 2019 Weightage : 24% | 2020 Weightage : 24%
Training provider appointed | 1,250 Bumiputra contractors trained in entrepreneurship | 1,250 Bumiputra contractors trained in entrepreneurship | 1,250 Bumiputra contractors trained in entrepreneurship | 1,250 Bumiputra contractors trained in entrepreneurship
Collaborator | Existing Entrepreneur |  | Aspiring Youth | 
 | Programs | No. of Participant | Programs | No. of Participant
CEDAR (Centre For Entrepreneur Development & Research) | Vendor Development Programme | 42 | - | -
ABM | - |  | Entrepreneurship Awareness Programme throughout Malaysia | 909
TOTAL |  | 42 |  | 909

## Slide 62
SPONSOR Sr Ida Zuraida Mohd Yusoff
OWNER Sr Azizah Md Yusof
OIC Mohd Azmi Dzulkifli
KPI LEADER CIDB
KPI DESCRIPTION 800 Bumiputera construction entrepreneurs receive Financial Assistance by 2020
INITIATIVE P6 - Advance SME Bumiputera capacity and capability-building
SUB-INITIATIVE -
This KPI is under the purview of IWG14.
As of Q2 2018, 154 Bumiputera construction entrepreneurs have received financial assistance worth RM146.7 Mn from the following agencies / institutions as follows:
PRODUCTIVITY
KPI P6-093
PROGRESS REPORT UNTIL Q2 2018
ANNUAL TARGET
2016 Weightage : 10% | 2017 Weightage : 22.5% | 2018 Weightage : 22.5% | 2019 Weightage : 22.5% | 2020 Weightage : 22.5%
Funding mechanism (by TERAJU) approved by IWG14 | 200 Bumiputera construction entrepreneurs receive Financial Assistance | 200 Bumiputera construction entrepreneurs receive Financial Assistance | 200 Bumiputera construction entrepreneurs receive Financial Assistance | 200 Bumiputera construction entrepreneurs receive Financial Assistance
NO | FINANCIER | 2018 (Q2) | 
 |  | NO. OF BUMIPUTERA CONSTRUCTION ENTREPRENUERS | FUNDING VALUE (RM)
1 | TERAJU | 6 | 8.8Mn
2 | KEMENTERIAN KERJA RAYA (KKR) via Skim Kumpulan Wang Amanah Kontraktor (SKWAK) | 7 | 2.8Mn
3 | PERBADANAN USAHAWAN NASIONAL BERHAD (PUNB) | 4 | 4.1Mn
4 | MAJLIS AMANAH RAKYAT (MARA) via PUTEK, SPIKE II, PUTERA & Usahawan Hardware schemes | 42 | 23Mn
5 | CREDIT GUARANTEE CORPORATION MALAYSIA BHD (CGC) | 95 | 108 Mn
TOTAL |  | 154 | 146.7Mn

## Slide 63
SPONSOR Sr Ida Zuraida Mohd Yusoff
OWNER Sr Azizah Md Yusoff
OIC Mohd Azmi Dzulkifli
KPI LEADER CIDB
KPI DESCRIPTION Baseline study on Bumiputera participation in construction supply chain completed by Q4 2017
INITIATIVE P6 - Advance SME Bumiputera capacity and capability-building
SUB-INITIATIVE -
This KPI is under the purview of IWG14.
The study titled ‘Kajian Halatuju Strategik Bagi Meningkatkan Penglibatan Usahawan Binaan Bumiputera Di Dalam Rantaian Nilai Industri Pembinaan’ was undertaken by Price Waterhouse Coopers (PWC) and was completed on March 2018.
Objectives of the study:
To identify framework of Bumiputera participation in the construction industry
To identify the relevant segment for Bumiputera in the construction value chain
To identify the way forward for Bumiputera players in the construction industry in realizing national agenda
Key findings:
Small Bumiputera companies are faced with capacity and capability challenges that prevent increase in participation within profitable segments of the construction value chain. Three (3) key themes are identified to address the lack of meaningful Bumiputera participation;
Financing – Address information asymmetry in the provision of financing by commercial banks to small companies via better financial reporting and track record management as well as adoption of innovative risk allocation between financiers, borrowers and the government to mitigate inability of small companies to secure financing
Capability building – Enhance current training modules on both technical and business management training via sector-specific training to address the gap in relevant skills of small Bumiputera participants within key segments of the construction value chain
Government initiatives – Improve government programmes, ensuring that initiatives are more targeted towards building capacity and capability within key segments of the value chain
The pockets of profitable opportunities for Bumiputera are in the following areas :
Study Endorsed
The study was endorsed by IWG14 on 12 March 2018.
This KPI is 100% completed.
PRODUCTIVITY
KPI P6-094
PROGRESS REPORT UNTIL Q2 2018
ANNUAL TARGET
2016 Weightage : 10% | 2017 Weightage : 70% | 2018 Weightage : 20% | 2019 | 2020
Term of Reference for the study completed | 100% baseline study on Bumiputera participation in construction supply chain completed | Finding of study endorsed by IWG14 |  | 
Buildings
Quarrying of stone & clay
Cement, concrete & plaster
Demolition & site preparation
Transportation & machineries
Other construction products

## Slide 64
SPONSOR Sr Ida Zuraida Mohd Yusoff
OWNER Sr Azizah Md Yusoff
OIC Mohd Azmi Dzulkifli
KPI LEADER CIDB
KPI DESCRIPTION Integrated database on Bumiputera companies in Malaysia established by Q4 2016
INITIATIVE P6 - Advance SME Bumiputera capacity and capability-building
SUB-INITIATIVE -
This KPI is in the preview of IWG14.
An integrated database on Bumiputera companies in Malaysia had been developed through the 'TerajuXchange' under TERAJU. It is a central system consisting information and incentives provided by the government for Bumiputera entrepreneurs. Two unique functions of TerajuXchange are :
it can be used as a medium to promote products and services produced by Bumiputera companies to local and international markets thus strengthening the business network
the system provides online software that can be used by local and international investors to assess the ability of a company based on its financial performance and projections.
The information had been integrated using data from 21 agencies/GLC/Corporate such as SSM, KLSE, SIRIM, Matrade, etc.
The TerajuXchange will be launched for utilization by relevant government agencies.
PRODUCTIVITY
KPI P6-095
PROGRESS REPORT UNTIL Q2 2018
ANNUAL TARGET
2016 Weightage : 90% | 2017 Weightage : 10% | 2018 | 2019 | 2020
Agreement with key information providers approved by IWG14 secured Integrated database system on Bumiputera companies developed Integrated database on Bumiputera companies in construction completed | Integrated database on Bumiputera companies in construction launched |  |  |