## Slide 1
KPI DESCRIPTION 100% achievements of all supporting programmes for CITP ii) 9,600 workers placed at CLAB CLQ starting 2018
STRATEGY OBJECTIVE / INITIATIVES S12 – Ensure excellent delivery by subsidiary companies to fullfil CIDB functions SUB-INITIATIVE S12b – Ensure management and distribution of construction workers
SERVICE EXCELLENCE
KPI S12-051
ANNUAL TARGET
PROGRESS REPORT UNTIL Q2 2018
INITIATIVE SPONSOR En. Megat Kamil Azmi Rus Kamarani
OWNER Abdul Rafik Abdul Rajis (CEO)
OIC Puan marziyah
2018 Annual Weightage : 40% |  |  | 2019 Annual Weightage : 30% |  |  | 2020 Annual Weightage : 30% |  | 
600 workers placed at CLAB CLQ | Q1 - Q4 | 25 ea Q | 800 workers placed at CLAB CLQ | Q1 - Q4 | 25 ea Q | 1,000 workers placed at CLAB CLQ | Q1 - Q4 | 25 ea Q
2018 | Target (no.) | Target (%) | Achievement %
Q1 | 600 | 10 | 10
Q2 | 600 | 10 | 10
CUMMULATIVE % |  | 20 | 20
Workers was placed at CLAB CLQ (including transit) as follows:
1st Quarter of 2018
January 2018 – 355 workers
February 2018 – 303 workers
March 2018 – 273 workers
Total – 931 workers
2nd Quarter of 2018
April 2018 – 371 workers
May 2018 – 423 workers
June 2018 – 166 workers
Total – 960 workers